TLRR: Eldorado - Pisgah - Lugo Project

Attachment H.4
Habitat Restoration Plan

Prepared for

Southern California Edison

February 2026

Prepared by

Arcadis U.S., Inc.

Applicable Agencies

Bureau of Land Management

National Park Service

California Public Utilities Commission

Contents

1.	Introduction	1-1

1.1	Project Overview	1-1

1.1.1	Segment 1	1-1

1.1.2	Segment 2	1-1

1.1.3	Segment 3	1-1

1.1.4	Segment 4	1-1

1.1.5	Segment 5	1-1

1.1.6	Segment 6	1-2

1.1.7	Lugo Substation	1-2

1.1.8	Pisgah Switchyard	1-2

1.1.9	Cima Substation	1-2

1.1.10	Eldorado Substation	1-2

1.2	Project Location	1-2

1.3	Measures and Conditions from Environmental Documents	1-2

2.	Summary of Maximum Potential Impacts to Vegetation Communities, Special-status Plants, Wetlands and Jurisdictional Features	2-1

2.1	Maximum Potential Impacts to Vegetation Communities	2-2

2.2	Native Trees in Potential Project Work Areas	2-85

2.3	Special-status Plant Species in Potential Project Work Areas	2-85

2.4	Wetlands and Jurisdictional Features in Potential Project Work Areas	2-97

3.	Mitigation Strategy	3-1

4.	Baseline Conditions	4-1

5.	Implementation	5-1

5.1	Plant Material Procurement and Salvaging	5-1

5.1.1	Mitigation Plant Propagule Source and Collection	5-3

5.1.2	Salvage of Native Plant Material	5-15

5.1.3	Special-status Plant Species Restoration, Salvage, and Relocation	5-16

5.1.4	Cactus and Yucca Salvage and Relocation	5-20

5.1.5	Topsoil Salvage, Storage, and Placement	5-26

5.2	Container Plant Materials	5-27

5.3	Post-construction Site Preparation	5-28

5.3.1	Removal of Debris	5-28

5.3.2	Non-native Plant Removal	5-28

5.3.3	Recontouring	5-28

5.3.4	Soil Decompaction	5-28

5.3.5	Erosion Control BMPs	5-29

5.3.6	Soil Amendments	5-29

5.4	Irrigation System (Contingency)	5-29

5.5	Plant Installation	5-29

5.5.1	Seeding Methods	5-29

5.5.2	Container Planting	5-31

5.6	Plant Protection	5-31

6.	Maintenance	6-1

6.1	Irrigation	6-1

6.1.1	Supplemental Watering	6-1

6.2	Weed Control	6-1

6.2.1	Physical Methods	6-1

6.2.2	Chemical Methods (Herbicides)	6-1

6.3	Plant Protection	6-2

7.	Monitoring (excluding Special-status Plant Species, Cacti and Yucca)	7-1

7.1	Maintenance Monitoring	7-1

7.2	Performance Monitoring	7-1

7.3	Monitoring Schedule	7-2

8.	Monitoring (Special-status Species, Cacti, and Yucca)	8-1

8.1	Monitoring	8-1

8.2	Maintenance	8-1

9.	Success Standards	9-1

10.	Adaptive Management Plan and Contingency Measures	10-1

11.	Reporting	11-1

11.1.1	Annual Monitoring Report	11-1

11.1.2	Notification of Completion	11-1

12.	References	12-1

Tables

Table 2-1a	Summary of Maximum Potential Impacts to Vegetation Communities on all Lands within the EPL Project Alignment	2-4

Table 2-1b	Summary of Maximum Potential Impacts to Vegetation Communities on Lands Managed by the BLM Barstow Field Office within the EPL Project Alignment	2-9

Table 2-1c	Summary of Maximum Potential Impacts to Vegetation Communities on Lands Managed by the BLM Needles Field Office within the EPL Project Alignment	2-18

Table 2-1d	Summary of Maximum Potential Impacts to Vegetation Communities on Lands Managed by the BLM Las Vegas Field Office within the EPL Project Alignment	2-28

Table 2-1e	Summary of Maximum Potential Impacts to Vegetation Communities on Lands Managed by the National Parks Service within the Mojave National Preserve within the EPL Project Alignment	2-38

Table 2-1f	Summary of Maximum Potential Impacts to Vegetation Communities on Lands Owned by the State of California within the EPL Project Alignment	2-48

Table 2-1g	Summary of Maximum Potential Impacts to Vegetation Communities on Lands Owned by the City of Boulder City, Nevada within the EPL Alignment	2-58

Table 2-1h	Summary of Maximum Potential Impacts to Vegetation Communities on Private Lands within the EPL Project Alignment	2-67

Table 2-1I	Summary of Maximum Potential Impacts to Vegetation Communities on Department of Defense (USACE) Lands within the EPL Project Alignment	2-76

Table 2-1j	Summary of Maximum Potential Impacts to Vegetation Communities on California Local Government/LADWP Lands within the EPL Project Alignment	2-85

Table 2-3a	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on All Lands within the EPL Project Alignment	2-97

Table 2-3b	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Land Managed by the BLM Barstow Field Office within the EPL Project Alignment	2-98

Table 2-3c	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Managed by the BLM Needles Office within the EPL Project Alignment	2-99

Table 2-3d	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Managed by the BLM Las Vegas Field Office within the EPL Project Alignment	2-100

Table 2-3e	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Managed by National Park Service within the Mojave National Preserve within the EPL Project Alignment	2-101

Table 2-3f	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Owned by the State of California within the EPL Project Alignment	2-103

Table 2-3g	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Owned within the City of Boulder City within the EPL Project Alignment	2-104

Table 2-3h	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Private Lands in California within the EPL Project Alignment	2-105

Table 2-3i	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Department of Defense (USACE) Lands within the EPL Project Alignment	2-107

Table 2-3j	Summary of Number of Special-status Plants Observed within Potential Project Work Areas on California Local Government/LADWP Lands within the EPL Project Alignment	2-108

Table 2-4a	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on All Lands within the EPL Project Alignment	2-110

Table 2-4b	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Managed by BLM Barstow Office within the EPL Project Alignment	2-110

Table 2-4c	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Managed by BLM Needles Office within the EPL Project Alignment	2-110

Table 2-4d	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Managed by BLM Las Vegas Field Office within the EPL Project Alignment	2-110

Table 2-4e	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Managed by NPS within Mojave National Preserve within the EPL Project Alignment	2-111

Table 2-4f	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Owned by the State of California within the EPL Project Alignment	2-111

Table 2-4g	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Owned by the City of Boulder City, Nevada within the EPL Project Alignment	2-111

Table 2-4h	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Private Lands within the EPL Project Alignment	2-111

Table 2-4i	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Owned by Department of Defense (USACE) within the EPL Project Alignment	2-112

Table 2-4j	Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Owned by Local Government/LADWP within the EPL Project Alignment	2-112

Table 2-4k	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas within the EPL Project Alignment	2-113

Table 2-4l	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Managed by BLM Barstow Office within the EPL Project Alignment	2-113

Table 2-4m	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Managed by BLM Needles Office within the EPL Project Alignment	2-114

Table 2-4n	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Managed by BLM Las Vegas Field Office within the EPL Project Alignment	2-114

Table 2-4o	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Managed by NPS on Mojave National Preserve within the ELP Project Alignment	2-114

Table 2-4p	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Owned by the State of California within the EPL Project Alignment	2-114

Table 2-4q	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Owned by the City of Boulder City, Nevada within the EPL Project Alignment	2-115

Table 2-4r	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Private Lands within the EPL Project Alignment	2-115

Table 2-4s	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Owned by the Department of Defense (USACE) within the EPL Project Alignment	2-115

Table 2-4t	Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Owned by Local Government/LADWP within the EPL Project Alignment	2-115

Table 5-1	California Juniper Woodland Planting Palette	5-5

Table 5-2	Desert Wash Woodland Planting Palette	5-7

Table 5-3	Joshua Tree Woodland - Mojave Yucca Scrub Planting Palette	5-9

Table 5-4	Mojave Desert Scrub Planting Palette	5-11

Table 5-5	Saltbush Scrub Planting Palette	5-13

Table 5-6	Desert Pavement Planting Palette	5-14

Table 5-7	Desert Sands and Grasses Planting Palette	5-15

Table 7-1	Monitoring Schedule	7-2

Figures

Figure 1	Eldorado-Pisgah-Lugo Alignment Segments

Figure 2	Restoration Sequence	5-3

Acronyms and Abbreviations

APM	Applicant Proposed Measure

BLM	Bureau of Land Management

BMP	best management practice

CDFW	California Department of Fish and Wildlife

CESA	California Endangered Species Act

CMA	Conservation and Management Action

CNPS	California Native Plant Society

CPUC	California Public Utilities Commission

CRPR	California Rare Plant Rank

DRECP	Desert Renewable Energy Conservation Plan

EPL	Eldorado-Pisgah-Lugo

GPS	global positioning system

HRP	Habitat Restoration Plan

IPMP	Invasive Plant Management Plan

kV	kilovolt

LADWP	Los Angeles Department of Water and Power

LUPA	Land Use Plan Amendment

MNP	Mohave National Preserve

NPS	National Park Service

OHGW	overhead groundwire

OHV	off-highway vehicle

PCA	Pest Control Advisor

PEA 	Proponent’s Environmental Assessment

SCE	Southern California Edison Company

SWPPP	Storm Water Pollution Prevention Plan

USACE	U.S. Army Corps of Engineers

USDA	U.S. Department of Agriculture

USEPA	U.S. Environmental Protection Agency

WJTCA	Western Joshua Tree Conservation Act

WJTCP	Western Joshua Tree Conservation Plan

# Introduction

The purpose of this Habitat Restoration Plan (HRP) is to comply with the habitat restoration requirements for Southern California Edison’s (SCE) Eldorado – Pisgah – Lugo (EPL) Project as described in the Proponent’s Environmental Assessment (PEA; SCE 2023). This Plan describes the restoration methods to be implemented on areas temporarily disturbed during execution of the EPL Project.

## Project Overview

Through the EPL Project, SCE proposes to remediate physical clearance discrepancies on six existing 220 kilovolt (kV) transmission circuits (Figure 1). The EPL Project includes the following components to remediate the identified discrepancies.

### Segment 1

Segment 1 is located between the existing Lugo Substation (adjacent to the City of Hesperia) and the existing Pisgah Switchyard. In this Segment portions of the Lugo-Pisgah No. 1 220 kV transmission line will be reconductored, inter-set structures will be installed, and shorter insulator assemblies will be installed. Segment 1 is located on lands administered by the United States Bureau of Land Management (BLM) and on private lands.

### Segment 2

Segment 2 is located between the existing Lugo Substation (adjacent to the City of Hesperia) and the existing Pisgah Switchyard.  In this Segment portions of the Lugo-Pisgah No. 2 220 kV transmission line will be reconductored, inter-set structures will be installed, and shorter insulator assemblies will be installed. Segment 2 is located on lands administered by the BLM, on lands owned by the State of California, and on private lands.

### Segment 3

Segment 3 is located between the existing Pisgah Switchyard and the California/Nevada Stateline. In this Segment portions of the Cima-Eldorado-Pisgah No. 1 220 kV transmission line will be reconductored and shorter insulator assemblies will be installed. Segment 3 is located on lands administered by the BLM, on lands managed by the National Park Service (NPS), lands owned by the State of California, and on private lands.

### Segment 4

Segment 4 is located between the existing Pisgah Switchyard and the California/Nevada Stateline. In this Segment portions of the Cima-Eldorado-Pisgah No. 2 220 kV transmission line will be reconductored and shorter insulator assemblies will be installed. Segment 4 is located on lands administered by the BLM, on lands managed by the NPS, on lands owned by the State of California, and on private lands.

### Segment 5

Segment 5 is located between the California/Nevada Stateline and the existing Eldorado Substation. This Segment contains portions of the Cima-Eldorado-Pisgah No. 1 220 kV transmission line. No work will occur in this Segment.

### Segment 6

Segment 6 is located between the California/Nevada Stateline and the existing Eldorado Substation.  In this Segment portions of the Cima-Eldorado-Pisgah No. 2 220 kV transmission line will be reconductored and shorter insulator assemblies will be installed. Segment 6 is located on lands administered by the BLM, on lands owned by the State of California, on lands owned by the City of Boulder City, and on private lands.

### Lugo Substation

Lugo Substation is located at the western most end of the alignment and is adjacent to the City of Hesperia. Work at the Lugo Substation will consist of updating, as necessary, relay settings. Lugo Substation is located on private land.

### Pisgah Switchyard

Pisgah Switchyard is located approximately 2.5 miles north of the Pisgah Crater just northeast of Interstate 40. Work at the Pisgah Switchyard will consist of replacing dead-end hardware on rack attachments; disconnect existing conductor from existing positions and connect newly installed conductors to existing substation positions; remove existing overhead groundwire (OHGW) and install new OHGW; and update, as necessary, relay settings. Work at the existing Pisgah Switchyard would be performed on lands managed by the BLM.

### Cima Substation

Cima Substation is located within the Mojave National Preserve approximately 1.5 miles northwest of the unincorporated community of Cima. Work at the Cima Substation will consist of replacing the tap attachments within the substation; disconnect existing conductor from existing positions and connect newly installed conductors to existing substation positions; remove existing OHGW and install new OHGW; and update, as necessary, relay settings. Cima Substation would be performed on private land.

### Eldorado Substation

Eldorado Substation is located in the Eldorado Valley, Nevada approximately 15.5 miles southwest of the City of Boulder City. Work at the Eldorado Substation will consist of updating, as necessary, relay settings. Eldorado Substation is located on non-Federal lands.

## Project Location

The EPL Project alignment is located in unincorporated San Bernardino County and in the City of Hesperia, in the State of California and in the unincorporated Clark County and in the City of Boulder City in the State of Nevada (Figure 1). The EPL Project is located on federal lands administered by the BLM and the NPS - Mojave National Preserve (MNP), on State Lands, and on private property.

## Measures and Conditions from Environmental Documents

As addressed in the EPL Project PEA, SCE is not proposing any Applicant Proposed Measures (APMs). APMs are properly included in a proposed project to mitigate potential significant impacts to a less-than-significant level. As presented in the EPL PEA (SCE 2023), no significant impacts have been identified for the EPL Project, and thus no APMs are proposed.

# Summary of Maximum Potential Impacts to Vegetation Communities, Special-status Plants, Wetlands and Jurisdictional Features

Project impacts are classified as temporary or permanent. Temporary impacts result from the installation of inter-set structures and the establishment of temporary construction areas such as pulling and tensioning sites. Permanent impacts result from the installation of inter-set structures, including the development of new, or rehabilitation/upgrading of existing, access and spur roads. “Drive and crush” methods will be implemented to the extent feasible to preserve native vegetation and native seed banks. “Drive and crush” may include overland travel over existing low-lying vegetation, but may also incorporate trimming vegetation to ground level with root systems intact to facilitate vehicular access and flagging of special-status plant species and cacti for avoidance.

Biological surveys of the EPL Project alignment were conducted in 2017, 2018, 2022, 2024, and 2025 to characterize vegetation and document the presence or absence of special-status species within potential Project work areas (Arcadis 2020a, 2024a, 2024b, 2025; SCE 2023). The survey area covered approximately 8,605 acres.

The EPL Project will potentially affect approximately 222 acres of vegetation and other land uses resulting from maximum anticipated temporary and permanent impacts. A maximum of 175 acres of native vegetation and 46 acres of other land uses (developed, active agriculture, open water, disturbed, etc.) will be subject to temporary impacts, for a total of 221 acres of temporary impacts. Anticipated maximum permanent impacts include approximately 1.0 acres of native vegetation and no impacts to other land use types, for a total of 1.0 acres of permanent impacts. The exact acreage of impacts will be recalculated once construction activities have been completed.

Summaries of the potential disturbances to vegetation communities, special status natural communities, native trees, special status plants and wildlife, critical habitat, regulated waters of the US, waters of the state, jurisdictional streambeds, and wetlands are provided in Tables 2-1 through 2-4. Each table consists of a set of several sub-tables, with the total numbers for the Project presented first, followed by numbers that apply to each of nine land ownership categories. The nine land ownership categories include the following:

BLM Needles Field Office

BLM Barstow Field Office

BLM Las Vegas Field Office

NPS - Mojave National Preserve

State of California

City of Boulder City, Nevada

Private lands

Department of Defense (U.S. Army Corps of Engineers [USACE])

California Local Government/Los Angeles Department of Water and Power (LADWP)

In all cases, the listed acres of impacts or numbers representing potential loss within potential Project work areas represent the maximum possible extent of Project work. In practice, due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, actual potential impacts or loss will be greatly reduced, as discussed in Section 3.

## Maximum Potential Impacts to Vegetation Communities

During the 2017, 2018, 2022, 2024, and 2025 surveys, 28 alliances and 72 associations were identified within the EPL Project alignment; the identified alliances include 4 woodland alliances, 18 shrubland alliances, and 6 herbaceous alliances.

Tables 2-1a through Tables 2-1h summarize the mapped acreage of each alliance and association on the EPL Project alignment; the anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas; and the California Department of Fish and Wildlife (CDFW) California State Rarity Ranking for each alliance and association (CDFW 2025a). Sensitive natural communities are treated by CDFW as alliances or associations with “threat” ranks of S3 or higher (S1, S2, S3), whereas S4 and S5 rankings are not designated as sensitive or threatened (CDFW 2025a). In addition, the updated California Natural Communities List (CDFW 2025a) designates sensitive associations without always assigning a threat ranking. Four additional land use types were also mapped that address agricultural plantings, unvegetated wash or river bottom, developed areas, and disturbed areas. The acreage of these four land use types are treated separately from vegetation alliances and associations.

Table 2-1a provides a summary of mapped acreage of each alliance and association on all lands within the EPL Project alignment. Furthermore, this table includes the anticipated maximum temporary and permanent impacts for each alliance and association in total proposed Project work areas and within California and Nevada.

Table 2-1b summarizes the mapped acreage of each alliance and association on lands managed by the BLM Barstow Field Office within the EPL Project alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas.

Table 2-1c summarizes the mapped acreage of each alliance and association on lands managed by the BLM Needles Field Office within the EPL Project alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas.

Table 2-1d summarizes the mapped acreage of each alliance and association on lands managed by the BLM Las Vegas Field Office within the EPL Project alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas.

Table 2-1e summarizes the mapped acreage of each alliance and association on lands managed by the NPS within the EPL Project alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas.

Table 2-1f summarizes the mapped acreage of each alliance and association on lands managed by the State of California within the EPL Project alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas.

Table 2-1g summarizes the mapped acreage of each alliance and association on lands managed by the City of Boulder City, Nevada within the EPL Project alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas.

Table 2-1h summarizes the mapped acreage of each alliance and association on private lands within the EPL Project alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas. There are no private lands in Nevada within the EPL Project alignment.

Table 2-1i summarizes the mapped acreage of each alliance and association on Department of Defense (USACE) Lands within the EPL Project Alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas.

Table 2-1j summarizes the mapped acreage of each alliance and association on lands managed by California Local Government/LADWP Lands within the EPL Project Alignment and the associated anticipated maximum temporary and permanent impacts for each alliance and association in proposed Project work areas.

In all cases the listed impacts within potential Project work areas represent the maximum possible extent of Project work. In practice, due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, actual potential impacts will be greatly reduced.

| Table 2-1a Summary of Maximum Potential Impacts to Vegetation Communities on all Lands within the EPL Project Alignment |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Total Area Mapped on EPL Project Alignment in California (acres) | Total Area Mapped on EPL Project Alignment in Nevada (acres) | Anticipated Temporary Impacts in Proposed Project Work Areas1 (acres) | Anticipated Temporary Impacts in Proposed Project Work Areas1 in California (acres) | Anticipated Temporary Impacts in Proposed Project Work Areas1 in Nevada (acres) | Anticipated Permanent Impacts in Proposed Project Work Areas1 (acres) | Anticipated Permanent Impacts in Proposed Project Work Areas1 in California (acres) | Anticipated Permanent Impacts in Proposed Project Work Areas1 in Nevada (acres) | California State Rarity Ranking |
| Woodland Vegetation |  |  |  |  |  |  |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 9.4 | 9.4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 234.7 | 234.7 | 0 | 0.4 | 0.4 | 0 | 0 | 0 | 0 | S3.2 |
|  |  | Yucca brevifolia / Lycium andersonii – Ephedra nevadensis Association | 32.3 | 32.3 | 0 | 0.3 | 0.3 | 0 | 0 | 0 | 0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 3.1 | 3.1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 10.5 | 10.5 | 0 | 0.2 | 0.2 | 0 | 0 | 0 | 0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 13.6 | 13.6 | 0 | 2.3 | 2.3 | 0 | 0 | 0 | 0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 1,088.4 | 843.1 | 245.3 | 28.2 | 28.2 | 0 | 0 | 0 | 0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association | 44.9 | 0 | 44.9 | 0 | 0 | 0 | 0 | 0 | 0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis – Psorothamnus spinosus Woodland Alliance | Chilopsis linearis Association | 0.8 | 0.8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 12.2 | 12.2 | 0 | 0.1 | 0.1 | 0 | 0 | 0 | 0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 1.9 | 1.9 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S3 |
|  |  | Psorothamnus spinosus Association | 7.7 | 7.7 | 0 | 0.03 | 0.03 | 0 | 0 | 0 | 0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / Ericameria nauseosa Provisional Association | 19.0 | 19.0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S4 |
|  |  | Juniperus californica / herbaceous Association | 26.9 | 26.9 | 0 | 0.3 | 0.3 | 0 | 0 | 0 | 0 | S4 |
|  |  | Total Acres Woodland Vegetation | 1,505.2 | 1,215.0 | 290.2 | 31.7 | 31.7 | 0.0 | 0.0 | 0.0 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |  |  |  |  |  |  |
| Acton's and Virgin River Brittle Brush – Net-veined Goldeneye Scrub | Encelia [actonii, virginensis] – Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 11.8 | 11.8 | 0 | 0.1 | 0.1 | 0 | 0 | 0 | 0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata – Ambrosia salsola Association | 75.2 | 35.3 | 39.8 | 0.4 | 0.4 | 0 | 0 | 0 | 0 | S3 |
| Nevada Joint Fir – Anderson's Boxthorn – Spiny Hop Sage Scrub | Ephedra nevadensis – Lycium andersonii – Grayia spinosa Shrubland Alliance | Ephedra nevadensis – Ericameria cooperi Association | 21.7 | 21.7 | 0 | 2.0 | 2.0 | 0 | 0 | 0 | 0 | S3S4 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa / Annual Herbaceous Association | 45.2 | 45.2 | 0 | 1.1 | 1.1 | 0 | 0 | 0 | 0 | S4 |
|  |  | Atriplex polycarpa Association | 104.0 | 104.0 | 0 | 4.0 | 4.0 | 0 | 0 | 0 | 0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 29.6 | 29.6 | 0 | 0.3 | 0.3 | 0 | 0 | 0 | 0 | S4 |
| Catclaw Acacia – Desert Lavender – Chuparosa Scrub | Senegalia greggii – Hyptis emoryi – Justicia californica Shrubland Alliance | Senegalia greggii – Ambrosia salsola Association | 3.5 | 3.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S4 |
|  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association | 1.7 | 1.7 | 0 | 0.03 | 0.03 | 0 | 0 | 0 | 0 | S4 |
|  |  | Senegalia greggii Wash Association | 41.1 | 38.2 | 2.8 | 0.5 | 0.5 | 0 | 0 | 0 | 0 | S4 |
| Cheesebush – Sweetbush Scrub | Ambrosia salsola – Bebbia juncea Shrubland Alliance | Ambrosia salsola – Bebbia juncea Association | 4.3 | 4.3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S4 |
|  |  | Ambrosia salsola – Larrea tridentata Association | 10.2 | 9.9 | 0.3 | 0.3 | 0 | 0.3 | 0 | 0 | 0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 1.0 | 1.0 | 0 | 0.01 | 0.01 | 0 | 0 | 0 | 0 | S4 |
|  |  | Ambrosia salsola Association | 110.3 | 110.3 | 0 | 2.8 | 2.8 | 0 | 0 | 0 | 0 | S4 |
|  |  | Senna armata – Ambrosia salsola Association | 40.1 | 40.1 | 0 | 0.4 | 0.4 | 0 | 0 | 0 | 0 | S4 |
| Creosote Bush – Brittle Bush Scrub | Larrea tridentata – Encelia farinosa Shrubland Alliance | Larrea tridentata – Encelia farinosa – Ambrosia dumosa Association | 17.4 | 17.4 | 0 | 0.4 | 0.4 | 0 | 0 | 0 | 0 | S4 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata – Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 23.2 | 23.2 | 0 | 0.9 | 0.9 | 0 | 0 | 0 | 0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera – Coleogyne ramosissima Association | 107.9 | 0 | 107.9 | 0 | 0 | 0 | 0 | 0 | 0 | S4 |
|  |  | Yucca schidigera – Cylindropuntia acanthocarpa Association | 13.2 | 13.2 | 0 | 0.3 | 0.3 | 0 | 0 | 0 | 0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Ambrosia dumosa Association | 151.0 | 151.0 | 0 | 1.3 | 1.3 | 0 | 0 | 0 | 0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Ephedra nevadensis Association | 126.7 | 121.0 | 5.7 | 1.4 | 1.4 | 0 | 0 | 0 | 0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Senegalia greggii Provisional Association | 20.1 | 0 | 20.1 | 0 | 0 | 0 | 0 | 0 | 0 | S4 |
|  |  | Yucca schidigera Association | 33.5 | 33.5 | 0 | 1.8 | 1.8 | 0 | 0 | 0 | 0 | S4 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia – Atriplex polycarpa Association | 1.7 | 1.7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S4.2 |
|  |  | Atriplex confertifolia Association | 25.7 | 25.7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 34.7 | 34.7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S4.2 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata – Ephedra nevadensis Association | 0.9 | 0.9 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S5 |
|  |  | Artemisia tridentata – Ericameria nauseosa Association | 13.0 | 13.0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 15.3 | 15.3 | 0 | 1.3 | 1.3 | 0 | 0 | 0 | 0 | S5 |
| Creosote Bush – White Bursage Scrub | Larrea tridentata – Ambrosia dumosa Shrubland Alliance | Larrea tridentata – Ambrosia dumosa – Ambrosia salsola Association | 295.4 | 295.4 | 0 | 5.3 | 5.3 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 18.5 | 18.5 | 0 | 2.6 | 2.6 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 239.7 | 239.7 | 0 | 3.3 | 3.3 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Encelia farinosa Association | 38.2 | 38.2 | 0 | 0.6 | 0.6 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association | 20.8 | 20.8 | 0 | 0.1 | 0.1 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Psorothamnus spinosus Association | 5.2 | 5.2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Salazaria mexicana Association | 14.9 | 14.9 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Senna armata Association | 18.9 | 18.9 | 0 | 0.3 | 0.3 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Yucca schidigera Association | 422.3 | 295.6 | 126.7 | 6.3 | 5.5 | 0.8 | 0.2 | 0.2 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 335.5 | 316.9 | 18.6 | 13.3 | 12.8 | 0.5 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa Association | 3,046.8 | 2,689.3 | 357.5 | 76.9 | 76.7 | 0.2 | 0.8 | 0.8 | 0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata – Atriplex polycarpa Association | 115.1 | 115.1 | 0 | 0.1 | 0.1 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata – Ephedra nevadensis Association | 5.7 | 5.7 | 0 | 0.1 | 0.1 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata / wash Association | 3.2 | 3.2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S5 |
|  |  | Larrea tridentata Association | 181.3 | 181.3 | 0 | 5.0 | 5.0 | 0 | 0 | 0 | 0 | S5 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 5.3 | 5.3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S5 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa – Juniperus californica / herb Association | 12.5 | 12.5 | 0 | 2.3 | 2.3 | 0 | 0 | 0 | 0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.7 | 0.7 | 0 | 0.1 | 0.1 | 0 | 0 | 0 | 0 | S5 |
|  |  | Ericameria nauseosa Association | 142.0 | 142.0 | 0 | 0.3 | 0.3 | 0 | 0 | 0 | 0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 24.7 | 24.7 | 0 | 1.0 | 1.0 | 0 | 0 | 0 | 0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 9.2 | 9.2 | 0 | 0.1 | 0.1 | 0 | 0 | 0 | 0 | NA |
|  |  | Total Acres Shrubland Vegetation | 6,039.9 | 5,360.4 | 679.5 | 137.0 | 135.2 | 1.8 | 1.0 | 1.0 | 0.0 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida / Ambrosia dumosa Association | 8.2 | 8.2 | 0 | 0.00 | 0.00 | 0 | 0 | 0 | 0 | S2.2 |
|  |  | Pleuraphis rigida Association | 78.8 | 78.8 | 0 | 4.9 | 4.9 | 0 | 0 | 0 | 0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens – Abronia villosa – Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 44.2 | 44.2 | 0 | 1.0 | 1.0 | 0 | 0 | 0 | 0 | S2.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 1.3 | 1.3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 1.4 | 1.4 | 0 | 0.2 | 0.2 | 0 | 0 | 0 | 0 | S4 |
| Cheatgrass – Medusahead Grassland | Bromus tectorum – Taeniatherum caput-medusae Herbaceous Semi-natural Alliance | Bromus tectorum Semi-natural Association | 10.4 | 10.4 | 0 | 0.4 | 0.4 | 0 | 0.1 | 0.1 | 0 | NA |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens – Schismus (arabicus, barbatus) Herbaceous Semi-natural Alliance | Bromus (madritensis, rubens) – Erodium cicutarium Association | 0.5 | 0.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | NA |
|  |  | Bromus rubens – mixed herbs Association | 1.7 | 1.7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | NA |
|  |  | Schismus (arabicus, barbatus) Association | 26.5 | 26.5 | 0 | 2.0 | 2.0 | 0 | 0 | 0 | 0 | NA |
|  |  | Total Acres Herbaceous Vegetation | 173.0 | 173.0 | 0.0 | 8.5 | 8.5 | 0 | 0.1 | 0.1 | 0.0 |  |
|  |  | Total Acres Native Vegetation | 7,669.9 | 6,700.2 | 969.7 | 174.8 | 172.9 | 1.8 | 1.0 | 1.0 | 0.0 |  |
|  |  | Total Acres Non-native Vegetation | 48.2 | 48.2 | 0.0 | 2.5 | 2.5 | 0.0 | 0.1 | 0.1 | 0.0 |  |
|  |  | Total Acres All Vegetation | 7,718.1 | 6,748.4 | 969.7 | 177.3 | 175.5 | 1.8 | 1.1 | 1.1 | 0.0 |  |
| Developed |  |  |  |  |  |  |  |  |  |  |  |  |
| Active Agriculture | Active Agriculture | Active Agriculture | 20.3 | 20.3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |
| Ornamental/Landscaped | Ornamental/Landscaped | Ornamental/Landscaped | 1.0 | 1.0 | 0 | 1.0 | 1.0 | 0 | 0 | 0 | 0 |  |
| Disturbed Habitat |  |  |  |  |  |  |  |  |  |  |  |  |
| Disturbed | Disturbed | Disturbed | 31.4 | 31.4 | 0 | 6.5 | 6.5 | 0 | 0 | 0 | 0 |  |
| Developed | Developed | Developed | 776.7 | 706.3 | 70.4 | 36.5 | 36.5 | 0.04 | 0.1 | 0.1 | 0 |  |
| Sparsely Vegetated or River Bottom |  |  |  |  |  |  |  |  |  |  |  |  |
| Streambed | Streambed | Streambed | 2.4 | 2.4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |
| Sparsely Vegetated Playa | Sparsely Vegetated Playa | Sparsely Vegetated Playa | 55.1 | 55.1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |
|  |  | Total Acres All Areas | 8,605.0 | 7,564.9 | 1,040.1 | 221.4 | 219.5 | 1.9 | 1.1 | 1.1 | 0.0 |  |

| Table 2-1b Summary of Maximum Potential Impacts to Vegetation Communities on Lands Managed by the BLM Barstow Field Office within the EPL Project Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 11.0 | 0.2 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 9.9 | 0.01 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Desert-willow - Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Chilopsis linearis Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 0.1 | 0.05 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 1.9 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 22.9 | 0.3 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton's and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 0.0 | 0.0 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S3 |
| Nevada Joint Fir – Anderson's Boxthorn – Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 0.0 | 0.0 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 0.0 | 0.0 | 0.0 | S4.2 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 3.6 | 3.6 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 4.5 | 0.1 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 0.0 | 0.0 | 0.0 | S4 |
| Catclaw Acacia – Desert Lavender – Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 3.2 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii Wash Association | 9.4 | 0.4 | 0.0 | S4 |
| Cheesebush – Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 32.9 | 1.7 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 4.3 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 8.3 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 18.2 | 0.04 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 79.3 | 0.2 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 86.5 | 1.0 | 0.0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Senegalia greggii Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S4 |
| Creosote Bush – Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 17.4 | 0.4 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 0.02 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 35.7 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 3.2 | 0.0 | 0.0 | S5 |
| Creosote Bush – White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 1,277.5 | 36.6 | 0.6 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 74.6 | 1.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 2.7 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 32.4 | 0.5 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association | 9.4 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 0.1 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 18.9 | 0.3 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 133.0 | 2.2 | 0.1 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 122.0 | 6.3 | 0.0 | S5, Yes2 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 24.7 | 0.9 | 0.0 | S5 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 1.6 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Shrubland Vegetation3 |  |  | 2,003.3 | 55.2 | 0.7 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 0.0 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 1.4 | 0.2 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Schismus (arabicus, barbatus) Association | 0.0 | 0.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Herbaceous Vegetation3 |  |  | 1.4 | 0.2 | 0.0 |  |
| Total Acres Native Vegetation3 |  |  | 2,027.5 | 55.7 | 0.7 |  |
| Total Acres Non-native Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres All Vegetation3 |  |  | 2,027.5 | 55.7 | 0.7 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 178.7 | 7.7 | 0.0 |  |
| Active Agriculture |  |  | 0.0 | 0.0 | 0.0 |  |
| Disturbed |  |  | 0.2 | 0.0 | 0.0 |  |
| Developed (towers, roads, etc) |  |  | 176.2 | 8.8 | 0.02 |  |
| Streambed |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 2,209.7 | 64.4 | 0.7 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known |  |  |  |  |  |  |

| Table 2-1c Summary of Maximum Potential Impacts to Vegetation Communities on Lands Managed by the BLM Needles Field Office within the EPL Project Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Psorothamnus spinosus Association | 7.7 | 0.03 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 12.1 | 0.04 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Chilopsis linearis Association | 0.0 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 19.8 | 0.07 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton’s and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 0.0 | 0.0 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S3 |
| Nevada Joint Fir - Anderson’s Boxthorn - Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 0.0 | 0.0 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 0.0 | 0.0 | 0.0 | S4.2 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 0.0 | 0.0 | 0.0 | S4 |
| Catclaw Acacia - Desert Lavender - Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 0.3 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii Wash Association | 0.0 | 0.0 | 0.0 | S4 |
| Cheesebush - Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 29.0 | 0.4 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 1.5 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 0.8 | 0.0 | 0.0 | S4 |
| Creosote Bush – Brittle Bush Scrub | Larrea tridentata – Encelia farinosa Shrubland Alliance | Larrea tridentata – Encelia farinosa – Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Senegalia greggii Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S4 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 366.2 | 12.5 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 78.6 | 1.9 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 42.7 | 0.3 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Psorothamnus spinosus Association | 5.2 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 110.2 | 3.5 | 0.0 | S5, Yes2 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.0 | 0.0 | 0.0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 1.1 | 0.1 | 0.0 | NA |
| Total Acres Shrubland Vegetation3 |  |  | 635.8 | 18.7 | 0.0 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 8.2 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 0.0 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Schismus (arabicus, barbatus) Association | 0.0 | 0.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Herbaceous Vegetation |  |  | 8.2 | 0.0 | 0.0 |  |
| Total Acres Native Vegetation3 |  |  | 662.7 | 18.7 | 0.0 |  |
| Total Acres Non-native Vegetation3 |  |  | 1.1 | 0.1 | 0.0 |  |
| Total Acres All Vegetation3 |  |  | 663.8 | 18.8 | 0.0 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 138.2 | 3.6 | 0.0 |  |
| Active Agriculture |  |  | 0.0 | 0.0 | 0.0 |  |
| Disturbed |  |  | 0.0 | 0.0 | 0.0 |  |
| Developed (towers, roads, etc) |  |  | 48.4 | 1.3 | 0.0 |  |
| Streambed |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 761.6 | 20.1 | 0.0 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known |  |  |  |  |  |  |

| Table 2-1d Summary of Maximum Potential Impacts to Vegetation Communities on Lands Managed by the BLM Las Vegas Field Office within the EPL Project Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 245.3 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association | 44.9 | 0.0 | 0.0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Chilopsis linearis Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 0.0 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 290.2 | 0.0 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton's and Virgin River Brittle Brush – Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 0.0 | 0.0 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 39.8 | 0.0 | 0.0 | S3 |
| Nevada Joint Fir – Anderson's Boxthorn – Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 0.0 | 0.0 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia – Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 0.0 | 0.0 | 0.0 | S4.2 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 0.0 | 0.0 | 0.0 | S4 |
| Catclaw Acacia – Desert Lavender – Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii Wash Association | 2.8 | 0.0 | 0.0 | S4 |
| Cheesebush – Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 0.3 | 0.3 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 107.9 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Senegalia greggii Provisional Association | 20.1 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 5.7 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S4 |
| Creosote Bush – Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 126.2 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 126.3 | 0.8 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 18.6 | 0.5 | 0.0 | S5, Yes2 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.0 | 0.0 | 0.0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Shrubland Vegetation3 |  |  | 447.7 | 1.6 | 0.0 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 0.0 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Schismus (arabicus, barbatus) Association | 0.0 | 0.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Semi-natural Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Herbaceous Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres Native Vegetation3 |  |  | 737.9 | 1.6 | 0.0 |  |
| Total Acres Non-native Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres All Vegetation3 |  |  | 737.9 | 1.6 | 0.0 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 348.6 | 0.5 | 0.0 |  |
| Active Agriculture |  |  | 0.0 | 0.0 | 0.0 |  |
| Disturbed |  |  | 0.0 | 0.0 | 0.0 |  |
| Developed (towers, roads, etc) |  |  | 46.1 | 0.004 | 0.0 |  |
| Streambed |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 784.0 | 1.6 | 0.0 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known: |  |  |  |  |  |  |

| Table 2-1e Summary of Maximum Potential Impacts to Vegetation Communities on Lands Managed by the National Parks Service within the Mojave National Preserve within the EPL Project Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Lycium andersonii – Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 3.1 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 0.1 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 802.2 | 27.4 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Chilopsis linearis Association | 0.8 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 0.0 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 806.2 | 27.4 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton’s and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 0.0 | 0.0 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 32.6 | 0.4 | 0.0 | S3 |
| Nevada Joint Fir - Anderson’s Boxthorn - Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 0.0 | 0.0 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 23.2 | 0.9 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 0.0 | 0.0 | 0.0 | S4.2 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 5.2 | 0.0 | 0.0 | S4 |
| Catclaw Acacia - Desert Lavender - Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association | 1.7 | 0.03 | 0.0 | S4 |
|  |  | Senegalia greggii Wash Association | 28.8 | 0.1 | 0.0 | S4 |
| Cheesebush - Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 41.7 | 0.6 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 21.0 | 0.4 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 13.2 | 0.3 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera Association | 33.5 | 1.8 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 68.4 | 1.2 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 34.5 | 0.4 | 0.0 | S4 |
| Creosote Bush - Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 164.0 | 4.9 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 5.7 | 0.1 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 674.0 | 19.7 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 32.3 | 0.2 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 164.6 | 2.5 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association | 28.8 | 0.6 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 103.5 | 1.6 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 67.4 | 2.9 | 0.0 | S5, Yes2 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.0 | 0.0 | 0.0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 0.4 | 0.02 | 0.0 | NA |
| Total Acres Shrubland Vegetation3 |  |  | 1,544.4 | 38.7 | 0.0 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 78.8 | 4.9 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 44.2 | 1.0 | 0.0 | S3.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 0.0 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Schismus (arabicus, barbatus) Association | 26.5 | 2.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Herbaceous Vegetation3 |  |  | 149.5 | 8.0 | 0.0 |  |
| Total Acres Native Vegetation3 |  |  | 2,473.3 | 72.0 | 0.0 |  |
| Total Acres Non-native Vegetation3 |  |  | 26.8 | 2.1 | 0.0 |  |
| Total Acres All Vegetation3 |  |  | 2,500.2 | 74.0 | 0.0 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 1,064.2 | 37.3 | 0.0 |  |
| Active Agriculture |  |  | 0.0 | 0.0 | 0.0 |  |
| Disturbed |  |  | 0.0 | 0.0 | 0.0 |  |
| Developed (towers, roads, etc) |  |  | 165.3 | 6.8 | 0.0 |  |
| Streambed |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 2,665.5 | 80.8 | 0.0 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known |  |  |  |  |  |  |

| Table 2-1f Summary of Maximum Potential Impacts to Vegetation Communities on Lands Owned by the State of California within the EPL Project Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Chilopsis linearis Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 0.0 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton’s and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 0.0 | 0.0 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S3 |
| Nevada Joint Fir - Anderson’s Boxthorn - Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 0.0 | 0.0 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 0.0 | 0.0 | 0.0 | S4.2 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 0.0 | 0.0 | 0.0 | S4 |
| Catclaw Acacia - Desert Lavender - Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii Wash Association | 0.0 | 0.0 | 0.0 | S4 |
| Cheesebush - Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 5.1 | 0.1 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 0.1 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 3.2 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Senegalia greggii Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S4 |
| Creosote Bush - Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 108.5 | 2.1 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 84.6 | 2.1 | 0.0 | S5 |
|  |  |  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association |  | 0.0 |  | 0.0 |  | 0.0 |  | S5 |  |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  |  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association |  | 0.0 |  | 0.0 |  | 0.0 |  | S5 |  |
|  |  |  |  | Larrea tridentata – Ambrosia dumosa – Psorothamnus spinosus Association |  | 0.0 |  | 0.0 |  | 0.0 |  | S5 |  |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 14.8 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 0.1 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 12.5 | 0.1 | 0.0 | S5, Yes2 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.0 | 0.0 | 0.0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Shrubland Vegetation3 |  |  | 228.9 | 4.5 | 0.0 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 0.0 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 0.0 | 0.0 | 0.0 | NA |
|  |  |  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association |  | 0.0 |  | 0.0 |  | 0.0 |  | NA |  |
|  |  | Schismus (arabicus, barbatus) Association | 0.0 | 0.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Herbaceous Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres Native Vegetation3 |  |  | 228.9 | 4.5 | 0.0 |  |
| Total Acres Non-native Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres All Vegetation3 |  |  | 228.9 | 4.5 | 0.0 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 12.5 | 0.1 | 0.0 |  |
| Active Agriculture |  |  | 0.0 | 0.0 | 0.0 |  |
| Disturbed |  |  | 0.0 | 0.0 | 0.0 |  |
| Developed (towers, roads, etc.) |  |  | 15.8 | 0.3 | 0.0 |  |
| Streambed |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 244.8 | 4.8 | 0.0 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known |  |  |  |  |  |  |

| Table 2-1g Summary of Maximum Potential Impacts to Vegetation Communities on Lands Owned by the City of Boulder City, Nevada within the EPL Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  |  |  | Chilopsis linearis Association |  | 0.0 |  | 0.0 |  | 0.0 |  | S3 |  |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 0.0 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton’s and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 0.0 | 0.0 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S3 |
| Nevada Joint Fir - Anderson’s Boxthorn - Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 0.0 | 0.0 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 0.0 | 0.0 | 0.0 | S4.2 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 0.0 | 0.0 | 0.0 | S4 |
| Catclaw Acacia - Desert Lavender - Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii Wash Association | 0.0 | 0.0 | 0.0 | S4 |
| Cheesebush - Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Senegalia greggii Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S4 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 231.3 | 0.2 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  |  |  | Ericameria nauseosa – Juniperus californica / herb Association |  | 0.0 |  | 0.0 |  | 0.0 |  | S5 |  |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 0.0 | 0.0 | 0.0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Shrubland Vegetation3 |  |  | 231.3 | 0.2 | 0.0 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 0.0 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association |  |  |  |  |
|  |  | Schismus (arabicus, barbatus) Association | 0.0 | 0.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Herbaceous Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres Native Vegetation3 |  |  | 231.1 | 0.2 | 0.0 |  |
| Total Acres Non-native Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres All Vegetation3 |  |  | 231.1 | 0.2 | 0.0 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Active Agriculture |  |  | 0.0 | 0.0 | 0.0 |  |
| Disturbed |  |  | 0.0 | 0.0 | 0.0 |  |
| Developed (towers, roads, etc) |  |  | 24.3 | 0.04 | 0.0 |  |
| Streambed |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 255.6 | 0.23 | 0.0 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known |  |  |  |  |  |  |

| Table 2-1h Summary of Maximum Potential Impacts to Vegetation Communities on Private Lands within the EPL Project Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 9.4 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 224.4 | 0.3 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Lycium andersonii – Ephedra nevadensis Association | 21.2 | 0.02 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 10.5 | 0.2 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 13.4 | 2.3 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 40.9 | 0.8 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 0.0 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 26.4 | 0.02 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 17.8 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 361.9 | 4.0 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton’s and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 11.8 | 0.1 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 2.7 | 0.0 | 0.0 | S3 |
| Nevada Joint Fir - Anderson’s Boxthorn - Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 21.4 | 1.2 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia - Atriplex polycarpa Association | 1.7 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 25.7 | 0.0 | 0.0 |  |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 34.7 | 0.0 | 0.0 |  |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 100.4 | 0.4 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 25.2 | 0.2 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 40.0 | 1.0 | 0.0 | S4 |
| Catclaw Acacia - Desert Lavender - Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii Wash Association | 0.0 | 0.0 | 0.0 | S4 |
| Cheesebush - Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 1.6 | 0.0 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 1.0 | 0.01 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S4 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 5.3 | 0.0 | 0.0 | S5 |
| Creosote Bush - Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 0.1 | 0.0 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.9 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 13 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 15.2 | 1.3 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 17.3 | 0.1 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 79.4 | 0.1 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 237.3 | 5.0 | 0.2 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 25.3 | 0.01 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 15.8 | 2.6 | 0.0 |  |
|  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association | 20.8 | 0.1 | 0.0 |  |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 0.5 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 4.9 | 0.1 | 0.0 | S5, Yes2 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 137.2 | 0.2 | 0.0 | S5 |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 12.1 | 2.4 | 0.0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.7 | 0.1 | 0.0 |  |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 7.8 | 0.0 | 0.0 | NA |
| Total Acres Shrubland Vegetation |  |  | 859.8 | 15.5 | 0.2 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 1.3 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 1.7 | 0.0 | 0.0 | NA |
|  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association | 0.5 | 0.0 | 0.0 | NA |
|  |  | Schismus (arabicus, barbatus) Association | 0.0 | 0.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Semi-natural Association | 10.0 | 0.4 | 0.0 | NA |
| Total Acres Herbaceous Vegetation |  |  | 13.6 | 0.4 | 0.0 |  |
| Total Acres Native Vegetation3 |  |  | 1,215.3 | 19.5 | 0.2 |  |
| Total Acres Non-native Vegetation3 |  |  | 20.0 | 0.4 | 0.1 |  |
| Total Acres All Vegetation3 |  |  | 1,235.3 | 19.9 | 0.2 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 339.8 | 5.8 | 0.0 |  |
| Active Agriculture |  |  | 20.3 | 0.0 | 0.0 |  |
| Disturbed |  |  | 29.7 | 6.5 | 0.0 |  |
| Developed (towers, roads, etc) |  |  | 271.5 | 18.8 | 0.02 |  |
| Ornamental/Landscaped |  |  | 1.0 | 1.0 | 0.0 |  |
| Streambed |  |  | 2.4 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 1,560.2 | 46.2 | 0.3 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known |  |  |  |  |  |  |

| Table 2-1I Summary of Maximum Potential Impacts to Vegetation Communities on Department of Defense (USACE) Lands within the EPL Project Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Lycium andersonii – Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 0.0 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton’s and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 0.0 | 0.0 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S3 |
| Nevada Joint Fir - Anderson’s Boxthorn - Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 0.0 | 0.0 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 0.0 | 0.0 | 0.0 | S4.2 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 0.0 | 0.0 | 0.0 | S4 |
| Catclaw Acacia - Desert Lavender - Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Senegalia greggii Wash Association | 0.0 | 0.0 | 0.0 | S4 |
| Cheesebush - Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S4 |
| Creosote Bush - Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 25.0 | 0.8 | 0.1 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  |  |  | Larrea tridentata – Ambrosia dumosa – Psorothamnus spinosus Association |  | 0.0 |  | 0.0 |  | 0.0 |  | S5 |  |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 58.9 | 1.7 | 0.1 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.0 | 0.0 | 0.0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Shrubland Vegetation |  |  | 84.0 | 2.5 | 0.1 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 0.0 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Schismus (arabicus, barbatus) Association | 0.0 | 0.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Semi-natural Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Herbaceous Vegetation |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres Native Vegetation3 |  |  | 84.0 | 2.5 | 0.1 |  |
| Total Acres Non-native Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Acres All Vegetation3 |  |  | 84.0 | 2.5 | 0.1 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 0.0 | 0.0 | 0.0 |  |
| Active Agriculture |  |  | 0.0 | 0.0 | 0.0 |  |
| Disturbed |  |  | 0.0 | 0.0 | 0.0 |  |
| Developed (towers, roads, etc) |  |  | 3.6 | 0.5 | 0.01 |  |
| Streambed |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 87.6 | 3.0 | 0.2 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known |  |  |  |  |  |  |

| Table 2-1j Summary of Maximum Potential Impacts to Vegetation Communities on California Local Government/LADWP Lands within the EPL Project Alignment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Vegetation Alliance Common Name | Vegetation Alliance Scientific Name | Vegetation Association | Total Area Mapped on EPL Project Alignment (acres) | Anticipated Maximum Temporary Impacts in Proposed Project Work Areas (acres)1 | Anticipated Maximum Permanent Impacts in Proposed Project Work Areas (acres)1 | California State Rarity Ranking |
| Woodland Forest Vegetation |  |  |  |  |  |  |
| Joshua Tree Woodland (Western Joshua Tree Woodland) | Yucca brevifolia Woodland Alliance | Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association | 0.01 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 2.4 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca brevifolia / Lycium andersonii – Ephedra nevadensis Association | 0.01 | 0.0 | 0.0 | S3.2 |
| Joshua Tree Woodland (Eastern Joshua Tree Woodland) | Yucca jaegeriana (Yucca brevifolia) Woodland Alliance | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S3.2 |
|  |  | Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Desert-willow – Smoketree Wash Woodland | Chilopsis linearis - Psorothamnus spinosus Woodland Alliance | Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Chilopsis linearis Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association | 0.0 | 0.0 | 0.0 | S3 |
|  |  | Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association | 0.0 | 0.0 | 0.0 | S3 |
| California Juniper Woodland | Juniperus californica Woodland Alliance | Juniperus californica / herbaceous Association | 0.5 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Juniperus californica / Ericameria nauseosa Provisional Association | 1.2 | 0.0 | 0.0 | S4 |
| Total Acres Woodland Vegetation3 |  |  | 4.2 | 0.0 | 0.0 |  |
| Shrubland Vegetation |  |  |  |  |  |  |
| Acton’s and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia (actonii, virginensis) - Viguiera reticulata Shrubland Alliance | Encelia actonii Association | 0.0 | 0.0 | 0.0 | S3 |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata Shrubland Alliance | Ericameria paniculata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S3 |
| Nevada Joint Fir - Anderson’s Boxthorn - Spiny Hop Sage Scrub | Ephedra nevadensis - Lycium andersonii - Grayia spinosa Shrubland Alliance | Ephedra nevadensis - Ericameria cooperi Association | 0.0 | 0.0 | 0.0 | S3S4, Yes2 |
| Desert Almond – Mexican Bladdersage Scrub | Prunus fasciculata - Salazaria mexicana Shrubland Alliance | Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Shadscale Scrub | Atriplex confertifolia Shrubland Alliance | Atriplex confertifolia - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Association | 0.0 | 0.0 | 0.0 | S4.2 |
|  |  | Atriplex confertifolia Sparse Playa Provisional Association | 0.0 | 0.0 | 0.0 | S4.2 |
| Allscale Scrub | Atriplex polycarpa Shrubland Alliance | Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa Sparse Playa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Atriplex polycarpa / Annual Herbaceous Association | 0.0 | 0.0 | 0.0 | S4 |
| Catclaw Acacia - Desert Lavender - Chuparosa Scrub | Senegalia greggii - Hyptis emoryi - Justicia californica Shrubland Alliance | Senegalia greggii - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  |  |  | Senegalia greggii – (Ambrosia eriocentra – Salvia dorrii) Association |  | 0.0 |  | 0.0 |  | 0.0 |  | S4 |  |
|  |  | Senegalia greggii Wash Association | 0.0 | 0.0 | 0.0 | S4 |
| Cheesebush - Sweetbush Scrub | Ambrosia salsola - Bebbia juncea Shrubland Alliance | Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Bebbia juncea Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola - Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Senna armata - Ambrosia salsola Association | 0.0 | 0.0 | 0.0 | S4 |
| Creosote Bush - Brittle Bush Scrub | Larrea tridentata - Encelia farinosa Shrubland Alliance | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
| Mojave Yucca Scrub | Yucca schidigera Shrubland Alliance | Yucca schidigera - Coleogyne ramosissima Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Cylindropuntia acanthocarpa Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
|  |  | Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera – Larrea tridentata – Senegalia greggii Provisional Association | 0.0 | 0.0 | 0.0 | S4 |
|  |  | Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S4 |
| Big Sagebrush Scrub | Artemisia tridentata Shrubland Alliance | Artemisia tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Artemisia tridentata - Ericameria nauseosa Association | 0.0 | 0.0 | 0.0 | S5 |
| California Buckwheat Scrub | Eriogonum fasciculatum Shrubland Alliance | Eriogonum fasciculatum Association | 0.1 | 0.0 | 0.0 | S5 |
| Creosote Bush Scrub | Larrea tridentata Shrubland Alliance | Larrea tridentata Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ephedra nevadensis Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata / wash Association | 0.0 | 0.0 | 0.0 | S5 |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Shrubland Alliance | Larrea tridentata - Ambrosia dumosa Association | 0.8 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association | 0.05 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Atriplex polycarpa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Cylindropuntia (acanthocarpa, ramosissima) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Encelia farinosa Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Krameria (erecta, grayi) Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa – Psorothamnus spinosus Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata - Ambrosia dumosa - Senna armata Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
|  |  | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association | 0.0 | 0.0 | 0.0 | S5 |
|  |  | Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S5, Yes2 |
| Mulefat Thickets | Baccharis salicifolia Shrubland Alliance | Baccharis salicifolia Association | 0.0 | 0.0 | 0.0 | S5 |
| Rubber Rabbitbrush Scrub | Ericameria nauseosa Shrubland Alliance | Ericameria nauseosa Association | 3.2 | 0.04 | 0.0 | S5 |
|  |  | Ericameria nauseosa - Juniperus californica / herb Association | 0.3 | 0.0 | 0.0 | S5 |
|  |  | Ericameria nauseosa / Bromus tectorum Association | 0.0 | 0.0 | 0.0 | S5 |
| White Bursage Scrub | Ambrosia dumosa Shrubland Alliance | Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S5 |
| Tamarisk Thickets | Tamarix spp. Semi-natural Alliance | Tamarix spp. Association | 0.0 | 0.0 | 0.0 | NA |
| Total Acres Shrubland Vegetation |  |  | 4.7 | 0.04 | 0.0 |  |
| Herbaceous Vegetation |  |  |  |  |  |  |
| Big Galleta Shrub-steppe | Pleuraphis rigida Herbaceous Alliance | Pleuraphis rigida Association | 0.0 | 0.0 | 0.0 | S2.2 |
|  |  | Pleuraphis rigida / Ambrosia dumosa Association | 0.0 | 0.0 | 0.0 | S2.2 |
| Mojave-Sonoran Desert Dunes | Dicoria canescens - Abronia villosa - Panicum urvilleanum Sparsely Vegetated Alliance | Panicum urvilleanum Association | 0.0 | 0.0 | 0.0 | S3.2 |
| Alkali-heath Marsh | Frankenia salina Herbaceous Alliance | Frankenia salina Association | 0.0 | 0.0 | 0.0 | S3 |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Sparsely Vegetated Alliance | Chorizanthe rigida – Geraea canescens Desert Pavement Association | 0.0 | 0.0 | 0.0 | S4, Yes2 |
| Red Brome or Mediterranean Grass Grasslands | Bromus rubens - Schismus (arabicus, barbatus) Semi-natural Herbaceous Stands | Bromus rubens - mixed herbs Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Bromus (madritensis, rubens) – Erodium cicutarium Association | 0.0 | 0.0 | 0.0 | NA |
|  |  | Schismus (arabicus, barbatus) Association | 0.0 | 0.0 | 0.0 | NA |
| Cheatgrass - Medusahead Grassland | Bromus tectorum - Taeniatherum caput-medusae Semi-natural Alliance | Bromus tectorum Semi-natural Association | 0.3 | 0.004 | 0.001 | NA |
| Total Acres Herbaceous Vegetation |  |  | 0.3 | 0.004 | 0.001 |  |
| Total Acres Native Vegetation3 |  |  | 8.9 | 0.04 | 0.0 |  |
| Total Acres Non-native Vegetation3 |  |  | 0.3 | 0.004 | 0.001 |  |
| Total Acres All Vegetation3 |  |  | 9.3 | 0.04 | 0.001 |  |
| Total Acres of Sensitive Vegetation3 |  |  | 2.7 | 0.0 | 0.0 |  |
| Active Agriculture |  |  | 0.0 | 0.0 | 0.0 |  |
| Disturbed |  |  | 1.5 | 0.02 | 0.0 |  |
| Developed (towers, roads, etc) |  |  | 25.4 | 0.03 | 0.004 |  |
| Streambed |  |  | 0.0 | 0.0 | 0.0 |  |
| Total Mapped Acres3 |  |  | 36.1 | 0.01 | 0.005 |  |
| Notes: 1. As of July 2022 2. Included as Sensitive on 2022 CDFW California Sensitive Natural Communities list 3. Total mapped acres between sub-tables may not sum to grand total on Table 2-1a due to rounding errors Alliance Rarity Rankings (CDFW 2022, https://wildlife.ca.gov/Data/VegCAMP/Natural-Communities/Background): S1: Fewer than 6 viable occurrences statewide and/or up to 518 hectares S2: 6-20 viable occurrences statewide and/or 518-2,590 hectares S3: 21-100 viable occurrences statewide and/or 2,590-12,950 hectares Additional Threat Ranks: 0.1: Very threatened 0.2: Threatened 0.3: No current threat known |  |  |  |  |  |  |

## Native Trees in Potential Project Work Areas

Surveys for Joshua tree (Yucca brevifolia, Y. jaegeriana) were completed in 2024 (Arcadis 2024b). Western Joshua tree (Yucca brevifolia), a Candidate Threatened Species under California Endangered Species Act (CESA; CDFW 2020), occurs south and west of Interstate 40 in suitable habitat along the EPL Project alignment, and eastern Joshua tree (Yucca jaegeriana) occurs north and east of Interstate 40 into Nevada along the EPL project alignment.

Surveys for other potentially impacted individual native trees in work areas along the EPL Project alignment will be completed at a later time. Below is a list of native tree species observed on the EPL Project alignment during the 2017, 2018, 2022, 2024, and 2025 surveys.

| Scientific Name | Common Name |
| --- | --- |
| Chilopsis linearis | desert-willow |
| Juniperus californica | California juniper |
| Populus fremontii | Fremont cottonwood |
| Psorothamnus spinosus | desert smoketree |
| Yucca brevifolia | western Joshua tree |
| Yucca jaegeriana | eastern Joshua tree |

## Special-status Plant Species in Potential Project Work Areas

During the 2017, 2018, 2022, 2024, and 2025 surveys, seventeen special-status plant species were observed within EPL Project work areas. No federally-listed Endangered or Threatened plant species were observed within EPL Project work areas during the surveys and no Federally Endangered or Threatened plant species have the potential to occur within EPL Project work areas. No Nevada-listed Endangered or Threatened plant species were observed within EPL Project work areas during the surveys, and none have the potential to occur within EPL Project work areas. One Candidate Threatened species under California Endangered Species Act was observed within EPL Project work areas, western Joshua tree (CESA; CDFW 2020).

Ten special-status plant species were observed within EPL Project work areas in California, including one California Candidate Threatened tree, one non-listed sensitive shrub species, three non-listed cactus species, four non-listed herbaceous perennial species, and one non-listed annual species. Seven special-status plant species were observed within EPL Project work areas in Nevada, including six cactus species and one yucca species. More information on the surveyed special-status plant species is detailed in the TLRR Sensitive Species and Habitat Report: Eldorado – Pisgah – Lugo 220 kV Subtransmission Line (Arcadis 2020a) and in the TLRR Sensitive Species and Habitat Report – Botanical Addendum: Eldorado – Pisgah – Lugo 220 kV Subtransmission Line (Arcadis 2024a).

Of the observed special-status plant species, ten special-status plant species were identified within EPL Project work areas in California: pink funnel lily (Androstephium breviflorum), San Bernardino milkvetch (Astragalus bernardinus), desert pincushion (Coryphantha chlorantha), viviparous foxtail cactus (Coryphantha vivipara var. rosea), Harwood’s eriastrum (Eriastrum harwoodii), matted cholla (Grusonia parishii), Mojave menodora (Menodora spinescens var. mohavensis), an undescribed and rare species of Muilla (Muilla sp. nov.), Rusby's desert mallow (Sphaeralcea rusbyi var. eremicola), and western Joshua tree.

An additional seven species of cacti and yucca species were observed in EPL Project work areas in Nevada. These species are state-protected in Nevada but not in California: buckhorn cholla (Cylindropuntia acanthocarpa), silver cholla (Cylindropuntia echinocarpa), pencil cholla (Cylindropuntia ramosissima), Engelmann’s hedgehog cactus (Echinocereus engelmannii), California barrel cactus (Ferocactus cylindraceus), beavertail cactus (Opuntia basilaris var. basilaris), and Mojave yucca (Yucca schidigera).

No special-status plant species were observed in proposed staging areas.

Tables 2-3a through Tables 2-3j summarize the special-status plant species identified during the surveys in potential Project work areas within the EPL Project alignment, along with the regulatory status for each species and the number of individuals observed in potential Project work areas.

Table 2-3a provides a summary of the special-status plant species identified during the surveys on all lands in potential Project work areas within the EPL Project Alignment.

Table 2-3b presents the special-status plant species identified during the surveys in potential Project work areas on lands managed by the BLM Barstow Office within the EPL Project alignment.

Table 2-3c presents the special-status plant species identified during the surveys in potential Project work areas on lands managed by the BLM Needles Office within the EPL Project alignment.

Table 2-3d presents the special-status plant species identified during the surveys in potential Project work areas on lands managed by the BLM Las Vegas Field Office within the EPL Project alignment.

Table 2-3e presents the special-status plant species identified during the surveys in potential Project work areas on lands managed by the NPS within the Mojave National Preserve within the EPL Project alignment.

Table 2-3f presents the special-status plant species identified during the surveys in potential Project work areas on lands owned by the State of California within the EPL Project alignment.

Table 2-3g presents the special-status plant species identified during the surveys in potential Project work areas on lands owned by the City of Boulder City within the EPL Project alignment.

Table 2-3h presents the special-status plant species identified during the surveys in potential Project work areas on private lands within the EPL Project alignment.

Table 2-3i presents the special-status plant species identified during the surveys in potential Project work areas on private lands within the EPL Project alignment.

Table 2-3j presents the special-status plant species identified during the surveys in potential Project work areas on private lands within the EPL Project alignment.

In all cases, the number of special status plant species identified in potential Project work areas represent the maximum possible extent of Project work. In practice, due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, actual impacts will be greatly reduced.

| Table 2-3a Summary of Number of Special-status Plants Observed within Potential Project Work Areas on All Lands within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment (s)1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 66 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 2 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 7 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 12 |
| Cylindropuntia acanthocarpa3 | buckhorn cholla |  | -/protected cactus in NV/- | 5,6 | 22 |
| Cylindropuntia echinocarpa3 | silver cholla |  | -/protected cactus in NV/- | 5,6 | 11 |
| Cylindropuntia ramosissima3 | pencil cholla |  | -/protected cactus in NV/- | 5,6 | 1 |
| Echinocereus engelmannii3 | Engelmann’s hedgehog cactus |  | -/protected cactus in NV/- | 5,6 | 1 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | -/-/1B.2 | 3,4 | 1,145 |
| Ferocactus cylindraceus3 | California barrel cactus |  | -/protected cactus in NV/- | 5,6 | 15 |
| Grusonia parishii | matted cholla |  | -/ protected cactus in NV /2B.2 | 3,4 | 69 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | -/-/1B.2 | 1,2 | 2,024 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 3 |
| Opuntia basilaris var. basilaris3 | beavertail cactus |  | -/protected cactus in NV/- | 5,6 | 4 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 663 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 43 |
| Yucca schidigera3 | Mojave yucca |  | -/protected yucca in NV/- | 5,6 | 5 |
| Total Number of Special-status Plants on All Lands |  |  |  |  | 4,093 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table 3. Number of plants recorded in only Nevada (Segments 5, 6), where this species is state-protected; these species are not sensitive in California. CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

| Table 2-3b Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Land Managed by the BLM Barstow Field Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 65 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 0 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | --/1B.2 | 3,4 | 0 |
| Grusonia parishii | matted cholla |  | --/2B.2 | 3,4 | 0 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | --/1B.2 | 1,2 | 2,024 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 0 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 0 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 19 |
| Total Number of Special-status Plants on Lands Managed by BLM Barstow Office |  |  |  |  | 2,108 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

| Table 2-3c Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Managed by the BLM Needles Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 1 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 0 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | --/1B.2 | 3,4 | 0 |
| Grusonia parishii | matted cholla |  | --/2B.2 | 3,4 | 0 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | --/1B.2 | 1,2 | 0 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 1 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 0 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 0 |
| Total Number of Special-status Plants on Lands Managed by BLM Needles Office |  |  |  |  | 2 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

| Table 2-3d Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Managed by the BLM Las Vegas Field Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 0 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 0 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Cylindropuntia acanthocarpa3 | buckhorn cholla |  | -/protected cactus in NV/- | 5,6 | 5 |
| Cylindropuntia echinocarpa3 | silver cholla |  | -/protected cactus in NV/- | 5,6 | 0 |
| Cylindropuntia ramosissima3 | pencil cholla |  | -/protected cactus in NV/- | 5,6 | 0 |
| Echinocereus engelmannii3 | Engelmann’s hedgehog cactus |  | -/protected cactus in NV/- | 5,6 | 1 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | -/-/1B.2 | 3,4 | 0 |
| Ferocactus cylindraceus3 | California barrel cactus, desert barrel cactus |  | -/protected cactus in NV/- | 5,6 | 15 |
| Grusonia parishii | matted cholla |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | -/-/1B.2 | 1,2 | 0 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 0 |
| Opuntia basilaris var. basilaris3 | beavertail cactus |  | -/protected cactus in NV/- | 5,6 | 10 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 0 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 0 |
| Yucca schidigera3 | Mojave yucca |  | -/protected yucca in NV/- | 5,6 | 5 |
| Total Number of Special-status Plants on Lands Managed by BLM Las Vegas Office |  |  |  |  | 32 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table 3. Number of plants recorded in only Nevada (Segments 5, 6), where this species is state-protected; these species are not sensitive in California. CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

| Table 2-3e Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Managed by National Park Service within the Mojave National Preserve within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 0 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 1 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 7 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 9 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | --/1B.2 | 3,4 | 1,130 |
| Grusonia parishii | matted cholla |  | --/2B.2 | 3,4 | 5 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | --/1B.2 | 1,2 | 0 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 0 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 663 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 0 |
| Total Number of Special-status Plants on Lands Managed by NPS within the MNP |  |  |  |  | 1,815 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

| Table 2-3f Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Owned by the State of California within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |  |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 0 |  |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 0 |  |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |  |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |  |
| Eriastrum harwoodii | Harwood’s eriastrum |  | --/1B.2 | 3,4 | 0 |  |
| Grusonia parishii | matted cholla |  | --/2B.2 | 3,4 | 0 |  |
| Menodora spinescens var. mohavensis | Mojave menodora |  | --/1B.2 | 1,2 | 0 |  |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 2 |  |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 0 |  |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 0 |  |
| Total Number of Special-status Plants on Lands Owned by the State of California |  |  |  |  | 2 |  |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |  |

| Table 2-3g Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Lands Owned within the City of Boulder City within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 0 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 0 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Cylindropuntia acanthocarpa3 | buckhorn cholla |  | -/protected cactus in NV/- | 5,6 | 17 |
| Cylindropuntia echinocarpa3 | silver cholla |  | -/protected cactus in NV/- | 5,6 | 11 |
| Cylindropuntia ramosissima3 | pencil cholla |  | -/protected cactus in NV/- | 5,6 | 1 |
| Echinocereus engelmannii3 | Engelmann’s hedgehog cactus |  | -/protected cactus in NV/- | 5,6 | 0 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | -/-/1B.2 | 3,4 | 0 |
| Ferocactus cylindraceus3 | California barrel cactus |  | -/protected cactus in NV/- | 5,6 | 0 |
| Grusonia parishii | matted cholla |  | -/ protected cactus in NV /2B.2 | 3,4 | 64 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | -/-/1B.2 | 1,2 | 0 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 0 |
| Opuntia basilaris var. basilaris3 | beavertail cactus |  | -/protected cactus in NV/- | 5,6 | 3 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 0 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 0 |
| Total Number of Special-status Plants on Lands Owned by the City of Boulder City |  |  |  |  | 96 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table 3. Number of plants recorded in only Nevada (Segments 5, 6), where this species is state-protected; these species are not sensitive in California CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

| Table 2-3h Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Private Lands in California within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 0 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 1 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 3 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | --/1B.2 | 3,4 | 15 |
| Grusonia parishii | matted cholla |  | --/2B.2 | 3,4 | 0 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | --/1B.2 | 1,2 | 0 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 0 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 0 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 24 |
| Total Number of Special-status Plants on Private Lands |  |  |  |  | 43 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

| Table 2-3i Summary of Number of Special-status Plants Observed within Potential Project Work Areas on Department of Defense (USACE) Lands within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 0 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 0 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | --/1B.2 | 3,4 | 0 |
| Grusonia parishii | matted cholla |  | --/2B.2 | 3,4 | 0 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | --/1B.2 | 1,2 | 0 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 0 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 0 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 0 |
| Total Number of Special-status Plants on Private Lands |  |  |  |  | 0 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

| Table 2-3j Summary of Number of Special-status Plants Observed within Potential Project Work Areas on California Local Government/LADWP Lands within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name |  | Regulatory Status (Federal/State/CNPS) | Project Segment1 | Number of Special-status Plants Observed within Potential Project Work Areas2 |
| Androstephium breviflorum | pink funnel lily |  | -/-/2B.2 | 3, 4 | 0 |
| Astragalus bernardinus | San Bernardino milkvetch |  | -/-/1B.2 | 3, 4 | 0 |
| Coryphantha chlorantha | desert pincushion |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Coryphantha vivipara var. rosea | viviparous foxtail cactus |  | -/ protected cactus in NV /2B.2 | 3,4 | 0 |
| Eriastrum harwoodii | Harwood’s eriastrum |  | --/1B.2 | 3,4 | 0 |
| Grusonia parishii | matted cholla |  | --/2B.2 | 3,4 | 0 |
| Menodora spinescens var. mohavensis | Mojave menodora |  | --/1B.2 | 1,2 | 0 |
| Muilla sp. nov. | undescribed Muilla |  | unknown | 3,4 | 0 |
| Sphaeralcea rusbyi var. eremicola | Rusby’s desert mallow |  | --/1B.2 | 3,4 | 0 |
| Yucca brevifolia | western Joshua tree |  | -/CT/- | 1,2 | 0 |
| Total Number of Special-status Plants on Private Lands |  |  |  |  | 0 |
| Notes: 1. Segment where observed special-status species may be potentially impacted by Project activities 2. The largest number of individuals observed in potential Project disturbance areas in any of the 2017, 2018, 2022, 2024, and 2025 surveys is presented in this table CNPS – California Native Plant Society Ranks and Extensions |  |  |  |  |  |
| List 1B: Plants Rare, Threatened, or Endangered in California and Elsewhere List 2B: Plants Rare, Threatened, or Endangered in California, But More Common Elsewhere |  | .1 - Seriously endangered (over 80% of occurrences threatened / high degree and immediacy of threat) .2 – Fairly endangered (20-80% occurrences threatened) .3 – Not very endangered (<20% of occurrences threatened, or no current threats known) |  |  |  |

## Wetlands and Jurisdictional Features in Potential Project Work Areas

Potentially jurisdictional non-wetland waters occur throughout the EPL Project alignment. Potentially jurisdictional non-wetland waters found in Segments 1, 2, 3, 4, 5, and 6 are generally classified as rivers and streams. The Mojave River is the only major river within the EPL Project alignment, where it normally remains dry except during flooding conditions. More information on the surveyed jurisdictional features is detailed in the Wetlands and Other Waters Jurisdictional Delineation Report: Eldorado – Pisgah - Lugo 220 kV Transmission Line (Arcadis 2020b).

Tables 2-4a through Tables 2-4j summarize the acres of regulated Waters of the U.S. within potential Project work areas within the EPL Project alignment, including total number of features and anticipated maximum temporary and permanent impacts.

Table 2-4a summarizes the acres of regulated Waters of the U.S. within potential Project work areas on all lands within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4b presents the acres of regulated Waters of the U.S. within potential Project work areas on lands managed by the BLM Barstow Field Office within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4c presents the acres of regulated Waters of the U.S. within potential Project work areas on lands managed by the BLM Needles Field Office within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4d presents the acres of regulated Waters of the U.S. within potential Project work areas on lands managed by the BLM Las Vegas Field Office within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4e presents the acres of regulated Waters of the U.S. within potential Project work areas on lands managed by the NPS within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4f presents the acres of regulated Waters of the U.S. within potential Project work areas on lands owned by the State of California within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4g presents the acres of regulated Waters of the U.S. within potential Project work areas on lands owned by the City of Boulder City within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4h presents the acres of regulated Waters of the U.S. within potential Project work areas on private lands within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4i presents the acres of regulated Waters of the U.S. within potential Project work areas on lands owned by Department of Defense (USACE) within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts

Table 2-4j presents the acres of regulated Waters of the U.S. within potential Project work areas on lands managed or owned by California Local Government/LADWP within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts

| In all cases, the listed impacts within potential Project work areas represent the maximum possible extent of Project work. In practice, due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, actual impacts will be greatly reduced. Table 2-4a Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on All Lands within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 4,826 | 12.2 | 398 | 0.01 | 2 |

| Table 2-4b Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Managed by BLM Barstow Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0.0 | 0.0 | 0 |
| 404/401 other waters | 1,461 | 5.1 | 143 | 0.004 | 1 |

| Table 2-4c Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Managed by BLM Needles Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 671 | 1.8 | 64 | 0.0 | 0 |

| Table 2-4d Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Managed by BLM Las Vegas Field Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 406 | 0.004 | 1 | 0.0 | 0.0 |

| Table 2-4e Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Managed by NPS within Mojave National Preserve within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 1,649 | 4.6 | 154 | 0.0 | 0 |

| Table 2-4f Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Owned by the State of California within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 337 | 0.6 | 21 | 0.0 | 0 |

| Table 2-4g Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Owned by the City of Boulder City, Nevada within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 71 | 0.018 | 2 | 0.0 | 0.0 |

| Table 2-4h Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Private Lands within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 202 | 0.02 | 7 | 0.0 | 0 |

| Table 2-4i Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Owned by Department of Defense (USACE) within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 24 | 0.02 | 6 | 0.001 | 1 |

| Table 2-4j Summary of Maximum Acres of Regulated Waters of the U.S. within Potential Project Work Areas on Lands Owned by Local Government/LADWP within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 other waters | 6 | 0.0 | 0 | 0.0 | 0 |

Tables 2-4k through Tables 2-4t summarize the acres of regulated Waters of the State within potential Project work areas within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4k summarizes the acres of regulated Waters of the State within potential Project work areas on all lands within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4kl presents the acres of regulated Waters of the State within potential Project work areas on lands managed by the BLM Barstow Field Office within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4m presents the acres of regulated Waters of the State within potential Project work areas on lands managed by the BLM Needles Field Office within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4n presents the acres of regulated Waters of the State within potential Project work areas on lands managed by the BLM Las Vegas Field Office within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4o presents the acres of regulated Waters of the State within potential Project work areas on lands managed by the NPS within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4p presents the acres of regulated Waters of the State within potential Project work areas on lands owned by the State of California within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4q presents the acres of regulated Waters of the State within potential Project work areas on lands owned by the City of Bounder City within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4r presents the acres of regulated Waters of the State within potential Project work areas on private lands within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts; note that the EPL Project alignment does not cross private lands within Nevada.

Table 2-4s presents the acres of regulated Waters of the State within potential Project work areas on lands owned by the Department of Defense (USACE) within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

Table 2-4t presents the acres of regulated Waters of the State within potential Project work areas on lands owned or managed by California Local Government/LADWP within the EPL Project alignment, including number of features and anticipated maximum temporary and permanent impacts.

In all cases, the listed impacts within potential Project work areas represent the maximum possible extent of Project work. In practice, due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, actual impacts will be greatly reduced.

| Table 2-4k Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 4,826 | 12.2 | 398 | 0.01 | 2 |
| 1602 Jurisdictional Streams (California) | 4,368 | 15.2 | 415 | 0.01 | 2 |
| Jurisdictional Streams (Nevada) | 478 | 0.03 | 3 | 0.0 | 0.0 |

| Table 2-4l Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Managed by BLM Barstow Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0.0 | 0.0 | 0 |
| 404/401 Other Waters | 1,461 | 5.1 | 143 | 0.004 | 1 |
| 1602 Jurisdictional Streams (California) | 1,468 | 6.6 | 150 | 0.01 | 1 |

| Table 2-4m Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Managed by BLM Needles Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 671 | 1.8 | 64 | 0.0 | 0 |
| 1602 Jurisdictional Streams (California) | 675 | 2.3 | 68 | 0.0 | 0 |

| Table 2-4n Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Managed by BLM Las Vegas Field Office within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 406 | 0.004 | 1 | 0.0 | 0.0 |
| Jurisdictional Streams (Nevada) | 406 | 0.01 | 1 | 0.0 | 0.0 |

| Table 2-4o Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Managed by NPS on Mojave National Preserve within the ELP Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 1,649 | 4.6 | 154 | 0.0 | 0 |
| 1602 Jurisdictional Streams (California) | 1,656 | 5.4 | 161 | 0.0 | 0 |

| Table 2-4p Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Owned by the State of California within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 337 | 0.6 | 21 | 0.0 | 0 |
| 1602 Jurisdictional Streams (California) | 338 | 0.8 | 22 | 0.0 | 0 |

| Table 2-4q Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Owned by the City of Boulder City, Nevada within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 71 | 0.018 | 2 | 0.0 | 0.0 |
| Jurisdictional Streams (Nevada) | 71 | 0.02 | 2 | 0.0 | 0.0 |

| Table 2-4r Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Private Lands within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 201 | 0.02 | 7 | 0.0 | 0 |
| 1602 Jurisdictional Streams (California) | 201 | 0.04 | 8 | 0.0 | 0 |
| Jurisdictional Streams (Nevada) | 1 | 0.0 | 0 | 0.0 | 0 |

| Table 2-4s Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Owned by the Department of Defense (USACE) within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 24 | 0.02 | 6 | 0.001 | 1 |
| 1602 Jurisdictional Streams (California) | 24 | 0.02 | 6 | 0.001 | 1 |

| Table 2-4t Summary of Maximum Acres of Regulated Waters of the State within Potential Project Work Areas on Lands Owned by Local Government/LADWP within the EPL Project Alignment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature Type | Total Number of Features Mapped | Temporary Impacts |  | Permanent Impacts |  |
|  |  | Acres | Features | Acres | Features |
| 404/401 wetlands | 0 | 0.0 | 0 | 0.0 | 0 |
| 404/401 Other Waters | 6 | 0.02 | 0 | 0.0 | 0 |
| 1602 Jurisdictional Streams (California) | 6 | 0.02 | 0 | 0.0 | 0 |

# Mitigation Strategy

SCE’s approach to mitigate for impacts to sensitive biological resources due to construction of the Project is to restore temporarily impacted areas on BLM-administered lands consistent with Conservation and Management Action (CMA) LUPA-BIO-7 and LUPA-BIO-8 in the Desert Renewable Energy Conservation Plan (DRECP) Land Use Plan Amendment (LUPA; BLM 2016). The environmental measures for this Project will generally be applied Project-wide and include erosion control, soil stabilization, and restoration of areas supporting native vegetation that are temporarily impacted by the Project.

Temporary Project disturbance areas requiring restoration will be treated as “restoration areas”. The term “restoration area”, as used in this HRP, reflects those areas that are subject to required restoration activities. Restoration areas are subject to quantifiable performance standards or targets (e.g., vegetation cover and species diversity). Quantitative monitoring will be conducted to document the progress of restoration areas in meeting performance targets. In addition, qualitative and quantitative monitoring will be conducted to assess maintenance needs, verify whether site stabilization has been achieved, and record the status of invasive plants in the site and the effectiveness of weed abatement measures.

Temporary impacts in areas dominated by non-native species will be revegetated with appropriate native species following initial treatments identified in the Project’s Invasive Plant Management Plan (IPMP). Temporary impacts to all other categories of land such as private lands or disturbed areas (e.g., agricultural lands, existing roads, off-highway vehicle (OHV) trails, grazing areas, trash/dump site, etc.) shall only be subject to the requirements of the Storm Water Pollution Prevention Plan (SWPPP) and the Invasive Plant Management Plan. No additional goals, objectives, or success criteria regarding habitat condition are required for these sites.

Temporary impacts in barren areas may not be subject to restoration requirements if the site is naturally barren, but site stabilization measures will be implemented in accordance with the EPL Project SWPPP. The HRP does not apply to private land. Temporary impacts on private lands would be addressed according to landowner requirements.

Temporary impacts to desert tortoise (Gopherus agassizii) habitat will be subject to habitat restoration as outlined in this HRP. Restoration reflects areas with objective standards or goals for measures such as vegetation cover and species diversity. In addition to qualitative monitoring described for restoration, quantitative monitoring will be conducted to document the progress of restoration sites in meeting those goals.

In accordance with the Western Joshua Tree Conservation Act (WJTCA, California Fish and Game Code, Division 2, Chapter 11.5 [Sections 1927-1927.8] July 2023) and the Western Joshua Tree Conservation Plan (WJTCP, CDFW 2025b), every effort will be made to avoid impacts to individual western Joshua trees and their habitat during Project planning stages.

During required pre-construction surveys in accordance with the WJTCA and WJTCP, individual western Joshua trees will be mapped and flagged for avoidance within EPL Project work areas. An emphasis will be placed on retaining healthy western Joshua trees in all age classes by careful siting of work activities. In addition, required western Joshua tree buffers will be mapped, along with location of proposed fencing to avoid and minimize impacts to sensitive western Joshua tree root systems and seed banks. Topsoil salvaging and placement will be prioritized where soil is disturbed following guidance provided in the WJTCA and WJTCP. Salvage and relocation will also be considered, if needed, adhering to guidance in the WJTCA and WJTCP. Restoration of western Joshua tree woodland habitat is outlined below in Section 5.1.1.3.

This Plan outlines the methods for restoration of areas temporarily disturbed by the  Project. The goal of the restoration efforts is for the treated areas to exhibit evidence of increasing native vegetative cover, density, diversity, and species dominance that is similar to the pre-disturbance conditions or existing conditions in adjacent native vegetation.

# Baseline Conditions

Documenting baseline conditions is an important component of the restoration program, as the performance criteria for the five-year restoration period will be based on these data. Baseline condition (pre-impact) data will be collected for Project work areas. Pre-impact data for the Project site consists of identifying the vegetation community (native species, nonnative species); percent native cover; percent nonnative cover; presence of special status species; soils present; slope aspect(s); any observed disturbance from previous or historic activities; and photographs. Reference sites are employed to account for seasonal fluctuations of vegetation cover and diversity due to weather or climate conditions in comparison with restoration areas.

Reference sites may be used to assess performance issues in restoration areas compared with nearby natural sites to evaluate if a region-wide issue is affecting the revegetation success and to refine performance standards, if needed.

# Implementation

This section describes general methods that will be used to restore vegetation communities and habitats impacted by the Project. Restoration of temporary disturbance areas following construction will occur as soon as practical after completion of construction activities in the affected area. Plan implementation includes tasks that will be completed prior to construction, during construction, and after construction.

Activities to be completed prior to construction include:

Establishment of baseline conditions;

Site-specific restoration planning;

Seed source identification and collection during the appropriate season (at a minimum one year prior to construction).

Activities to be completed during construction include:

Plant material salvage and procurement, including salvaging of cacti and yuccas (Section 5.1.4) and special status-plants (Section 5.1.3) as well as salvage of material to be used for mulch;

Topsoil salvaging and stockpiling to preserve the microbial network within the soil and retain the native seed bank and organic material important to nutrient cycles within the soil;

Propagation of container plantings, as needed.

Post-construction activities include:

Site preparation;

Plant installation;

Maintenance;

Monitoring and reporting.

The activities and sequencing associated with Project restoration are summarized in Sections 4 through Section 11 and are shown in a generalized flow chart (Figure 2).

## Plant Material Procurement and Salvaging

Plant materials used for restoration will be derived from on-site sources to the extent feasible. This includes seed collection; container plant propagation from site-collected propagules; salvage of cacti and special-status plants; and salvage of material to be used for mulch. On-site seed collection is not anticipated to fully meet the needs of the restoration process, and supplementary materials may be used as described in this section and in Section 5.2. Generally, acquisition of propagules would occur prior to and during the construction process during the appropriate season for seed maturation.

Selection of on-site plant material for collection and salvage will be made by the Restoration Contractor in consultation with Project construction personnel. As described in this Plan, plant salvage will be determined in part by the plant’s health and the probability of transplant success.

Figure 2	Restoration Sequence

### Mitigation Plant Propagule Source and Collection

Seeds may be obtained from onsite seed collection prior to or during construction, and seed may also be purchased from commercial vendors. Purchased seed would comply with U.S. Department of Agriculture (USDA) rules and regulations under the Federal Seed Act. Purity and germination rates would be warranted by the seed supplier (e.g., all seed mixtures will be certified “weed free”). All seed would be furnished in sealed standard containers.

On-site seed collection would take place where authorized by the land management agency (primarily BLM or NPS) in the vicinity of the Project area. SCE will work with land management agencies to secure appropriate propagule collection authorizations and establish collection areas. Seed collection is described in more detail below. Container plant cultivation is summarized in Section 5.2. Collection of stem cuttings will primarily be confined to propagules for nursery production of container plantings. Use of stem cuttings placed directly in the ground in restoration areas is not anticipated for the EPL Project with the exception of some cactus species, see Section 5.1.4.

Seed collection will occur at a minimum at least one year prior to construction and may vary across the Project area. Native seed collections will be weed-free and stored in cool dry conditions until ready to use. Collection efforts will follow characterization of potential revegetation sites and determination of planting palettes. Seed collection will target as many native annual and perennial species as are available during each collection phase.

Seed that has become wet, moldy, or otherwise damaged in transit or in storage would not be used and would be rejected and removed from site. If sufficient seed cannot be collected/obtained for a particular species or vegetation community, seed will be substituted with seed of a comparable species with approval from the appropriate land management agency. Changes to seed or planting palettes will be submitted to BLM, California Public Utilities Commission (CPUC), and NPS for approval. Seeds must be acquired from the appropriate climatic zones for each species.

Seed shall contain no noxious, prohibited, or restricted weed seeds and shall contain no more than 0.5 percent by weight of other weed seeds. Seed may contain up to 2.0 percent of “other crop” seed by weight, including the seed of other agronomic crops and native plants; however, a lower percentage of other crop seed is recommended.  Seed tags or other official documentation shall be submitted to BLM and/or NPS at least 14 days before the date of proposed seeding for acceptance. Seed that does not meet the above criteria shall not be applied to public lands.

Seven planting palettes based on dominant vegetation types have been proposed for use across the Project area (see Tables 5-1 through 5-7) to be applied   to temporary disturbance areas. These include planting palettes for California Juniper Woodland, Desert Wash Woodland, Joshua Tree Woodland - Mojave Yucca Scrub, Mojave Desert Scrub, Desert Pavement, Saltbush Alkali Scrub, and Desert Sands and Grasses. Planting palettes include species common to several alliances and associations that occur in similar habitats or at similar elevations and may be modified on a case-by-case basis to target dominant species in a given area.

Vegetation communities that will not be impacted by Project activities are not included in the discussion below but are shown in Table 2-1.

The Restoration Contractor will work with the agencies and the Biological Compliance Lead in the field to determine the transition point for use of each planting palette to support site-specific restoration planning.

#### California Juniper Woodland

California Juniper Woodland is dominated by California juniper (Juniperus californica) a large evergreen shrub to small tree. California Juniper Woodland includes widely scattered mature California junipers growing with small trees and shrubs such as Joshua tree, rubber rabbitbrush (Ericameria nauseosa), and Nevada joint-fir (Ephedra nevadensis). California Juniper Woodland occurs in the EPL Project alignment between the Lugo Substation and Mojave River in intermittent patches in Segments 1 and 2.

Alliances and associations of California Juniper Woodland within the EPL Project alignment include:

| Vegetation Alliance Common Name | Association Name |
| --- | --- |
| California Juniper Woodland | Juniperus californica / herbaceous Association |

Impacts to California Juniper Woodland will be minimized to the maximum extent feasible due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, and topsoil salvaging and placement will be prioritized where soil is disturbed (see Section 3).

The proposed California Juniper Woodland planting palette includes observed dominant native woody species in California Juniper Woodlands, as well as common annual and perennial forbs and a perennial grass.

| Table 5-1 California Juniper Woodland Planting Palette |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name | Growth Habit | Propagule Type | Number of Containers or Pounds per Acre (Pure Live Seed) | Segment(s) |
| Juniperus californica | California juniper | tree, large shrub | container | 2 | 1, 2 |
| Yucca brevifolia | western Joshua tree | tree, large shrub | container | 1 | 1, 2 |
| Yucca schidigera | Mojave yucca | shrub | container | 1 | 1, 2 |
| Ambrosia dumosa | white bursage | shrub | seed | 2 | 1, 2 |
| Ephedra nevadensis | Nevada ephedra | shrub | container | 1 | 1, 2 |
| Ericameria nauseosa | rubber rabbitbrush | shrub | seed | 2 | 1, 2 |
| Eriogonum fasciculatum var. polifolium | California buckwheat | shrub | seed | 2 | 1, 2 |
| Tetradymia stenolepis | Mojave cottonthorn | shrub | seed | 1 | 1, 2 |
| Stipa speciosa | desert needlegrass | perennial grass | seed | 1 | 1, 2 |
| Sphaeralcea ambigua | desert globemallow | perennial forb | seed | 1 | 1, 2 |
| Amsinckia tessellata | fiddleneck | annual forb | seed | 1 | 1, 2 |
| Malacothrix glabrata | desert dandelion | annual forb | seed | 1 | 1, 2 |
| Mentzelia albicaulis | small-flowered blazing star | annual forb | seed | 1 | 1, 2 |
| Notes: Planting palette is dependent on availability of seed and other propagules, as well as dominant vegetation at given restoration site |  |  |  |  |  |

#### Desert Wash Woodland

Desert Wash Woodland and Shrubland vegetation occurs primarily in valleys, flats, arroyos, intermittent channels, and washes in the Mojave Desert and adjacent mountain ranges where there is seasonal surface or subsurface water flow, depending on rainfall. Desert Wash Woodland and Shrubland occurs in all segments of the EPL Project alignment and supports large trees and shrubs such as desert-willow (Chilopsis linearis), catclaw acacia (Senegalia greggii), and desert smoketree (Psorothamnus spinosus), as well as smaller shrubs such as cheesebush (Ambrosia salsola) and desert sage (Salvia dorrii), among others, depending on location. Five alliances and 11 associations of Desert Wash Woodland vegetation were characterized during the field surveys (Table 2-1).

Alliances and associations of Desert Wash Woodland within the EPL Project alignment include:

| Vegetation Alliance Common Name | Association Name |
| --- | --- |
| Desert-willow – Smoketree Wash Woodland | Psorothamnus spinosus Association Psorothamnus spinosus / Ambrosia salsola – (Bebbia juncea – Ephedra californica) Association Psorothamnus spinosus / Senegalia greggii (Hyptis emoryi) Association |
| Black-stem Rabbitbrush Scrub | Ericameria paniculata - Ambrosia salsola Association |
| Desert Almond – Mexican Bladdersage Scrub | Salazaria mexicana Association |
| Cheesebush - Sweetbush Scrub | Ambrosia salsola Association Bebbia juncea Association Ambrosia salsola - Larrea tridentata Association Ambrosia salsola – (Ambrosia eriocentra – Brickellia incana) Association Senna armata - Ambrosia salsola Association |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa - Senna armata Association |

Impacts to Desert Wash Woodland will be minimized to the maximum extent feasible due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, and topsoil salvaging and placement will be prioritized where soil is disturbed (see Section 3).

The proposed Desert Wash Woodland planting palette includes observed dominant native woody species in Desert-willow – Smoketree Wash Woodland, Black-stem Rabbitbrush Scrub, Desert Almond – Mexican Bladdersage Scrub, Cheesebush – Sweetbush Scrub as well as common perennial and annual forbs and a perennial grass.

| Table 5-2 Desert Wash Woodland Planting Palette |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name | Growth Habit | Propagule Type | Number of Containers or Pounds per Acre (Pure Live Seed) | Segment(s) |
| Chilopsis linearis | desert-willow | tree |  | 1 | 3, 4, 5, 6 |
| Psorothamnus spinosus | desert smoketree | shrub to small tree |  | 1 | 3, 4, 5, 6 |
| Senegalia greggii | catclaw acacia | shrub to small tree |  | 1 | 1, 2, 3, 4, 5, 6 |
| Ambrosia dumosa | white bursage | shrub |  | 2 | 1, 2, 3, 4, 5, 6 |
| Ambrosia salsola | cheesebush | shrub |  | 1 | 1, 2, 3, 4, 5, 6 |
| Bebbia juncea var. aspera | sweetbush | shrub |  | 0.5 | 1, 2, 3, 4, 5, 6 |
| Encelia actoni | Acton’s brittlebush | shrub |  | 2 | 1, 2, 3, 4, 5, 6 |
| Encelia farinosa | brittlebush | shrub |  | 1 | 3, 4, 5, 6 |
| Ericameria paniculata | black-stem rabbitbrush | shrub |  | 1 | 3, 4, 5, 6 |
| Prunus fasciculata | desert apricot | shrub |  | 0.5 | 3, 4, 5, 6 |
| Salvia dorrii | Dorr's sage | shrub |  | 0.5 | 1, 2, 3, 4, 5, 6 |
| Scuttelaria (Salazaria) mexicana | bladder sage | shrub |  | 0.5 | 3, 4, 5, 6 |
| Senna armata | desert senna | shrub |  | 0.5 | 1, 2, 3, 4, 5, 6 |
| Pleuraphis rigida | big galleta | perennial grass |  | 1 | 1, 2, 3, 4, 5, 6 |
| Sphaeralcea ambigua | desert globemallow | perennial forb |  | 2 | 1, 2, 3, 4, 5, 6 |
| Amsinckia tessellata | fiddleneck | annual forb |  | 0.5 | 1, 2, 3, 4, 5, 6 |
| Eschscholzia glyptosperma | desert gold poppy | annual forb |  | 1.5 | 1, 2, 3, 4, 5, 6 |
| Eschscholzia minutiflora | pygmy poppy | annual forb |  | 1 | 1, 2, 3, 4, 5, 6 |
| Lupinus microcarpus var. microcarpus | chick lupine | annual forb |  | 1 | 1, 2, 3, 4, 5, 6 |
| Lupinus shockleyi | purple desert lupine | annual forb |  | 1 | 1, 2, 3, 4, 5, 6 |
| Malacothrix glabrata | desert dandelion | annual forb |  | 1.5 | 1, 2, 3, 4, 5, 6 |
| Note: Planting palette is dependent on availability of seed and other propagules, as well as dominant vegetation at given restoration site |  |  |  |  |  |

#### Joshua Tree Woodland - Mojave Yucca Scrub

Joshua Tree Woodland occurs along all segments of the EPL Project alignment in suitable habitat above 2,500 feet above mean sea level on gentle to moderate slopes and alluvial fans. Western Joshua Tree Woodland occurs south and west of Interstate 40 in suitable habitat in Segments 1 and 2, and Eastern Joshua Tree Woodland occurs north and east of Interstate 40 into Nevada in Segments 3, 4, 5, and 6. Associated species often include dominants of Mojave Desert Scrub. Mojave yucca is a frequent associated species in Joshua Tree Woodland and also is dominant in several locations at lower elevations than Joshua tree. Joshua Tree Woodland – Mojave Yucca Scrub vegetation occurs in all segments of the EPL Project alignment. A total of 4 alliances and 13 associations of Joshua Tree Woodland – Mojave Yucca Scrub vegetation were characterized during the 2017, 2018, 2022, 2024, and 2025 field surveys (Table 2-1).

Alliances and associations of Joshua Tree Woodland - Mojave Yucca Scrub within the EPL Project alignment include:

| Vegetation Alliance Common Name | Association Name |
| --- | --- |
| Western Joshua Tree Woodland | Yucca brevifolia / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association Yucca brevifolia / Juniperus californica / Ephedra nevadensis Association Yucca brevifolia / Lycium andersonii – Ephedra nevadensis |
| Eastern Joshua Tree Woodland | Yucca jaegeriana (Yucca brevifolia) / (Prunus fasciculata – Salazaria mexicana) Association Yucca jaegeriana (Yucca brevifolia) / Cylindropuntia acanthocarpa Association Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Ambrosia dumosa Provisional Association Yucca jaegeriana (Yucca brevifolia) / Larrea tridentata – Yucca schidigera / Pleuraphis rigida Association Yucca jaegeriana (Yucca brevifolia) / Yucca schidigera – Coleogyne ramosissima Provisional Association |
| Mojave Yucca Scrub | Yucca schidigera - Coleogyne ramosissima Association Yucca schidigera - Cylindropuntia acanthocarpa Association Yucca schidigera - Larrea tridentata - Ambrosia dumosa Association Yucca schidigera - Larrea tridentata - Ephedra nevadensis Association |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa - Yucca schidigera Association |

Preconstruction Joshua tree surveys will be conducted to document anticipated impacts to this special-status plant species within the EPL Project work areas. Every effort will be made to avoid impacts to individual Joshua trees during the planning stages, as outlined in Section 3. Impacts to Joshua Tree Woodland and Mojave Yucca Scrub will be minimized to the maximum extent feasible due to a combination of impact avoidance methods, careful siting of Project work activities, implementation of avoidance buffers, and topsoil salvaging and placement will be prioritized where soil is disturbed.

The proposed Joshua Tree Woodland - Mojave Yucca Scrub planting palette includes observed dominant native woody species in Joshua Tree Woodland and Mojave Yucca Scrub as well as two perennial grasses and common annual and perennial forbs.

| Table 5-3 Joshua Tree Woodland - Mojave Yucca Scrub Planting Palette |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name | Growth Habit | Propagule Type | Number of Containers or Pounds per Acre (Pure Live Seed) | Segment(s) |
| Yucca brevifolia | western Joshua tree | tree | container | 2 | 1, 2 |
| Yucca jaegeriana | eastern Joshua tree | tree | container | 2 | 3,4,5,6 |
| Acamptopappus sphaerocephalus | rayless goldenhead | shrub | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Ambrosia dumosa | white bursage | shrub | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Coleogyne ramosissima | blackbrush | shrub | container | 2 | 1, 2, 3, 4, 5, 6 |
| Encelia actoni | Acton’s brittlebush | shrub | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Encelia farinosa | brittlebush | shrub | seed | 1 | 3, 4, 5, 6 |
| Ephedra nevadensis | Nevada ephedra | shrub | container | 1 | 1, 2, 3, 4, 5, 6 |
| Eriogonum fasciculatum var. polifolium | California buckwheat | shrub | seed | 2 | 1, 2, 3, 4, 5, 6 |
| Larrea tridentata | creosote bush | shrub | container, seed | 1 | 1, 2, 3, 4, 5, 6 |
| Lycium andersonii | Anderson’s thornbush | shrub | container, seed | 1 | 1, 2, 3, 4, 5, 6 |
| Tetradymia stenolepis | Mojave cottonthorn | shrub | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Yucca schidigera | Mojave yucca | shrub | container | 2 | 1, 2, 3, 4, 5, 6 |
| Pleuraphis rigida | big galleta | perennial grass | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Stipa speciosa | desert needlegrass | perennial grass | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Sphaeralcea ambigua | desert globemallow | perennial forb | seed | 2 | 1, 2, 3, 4, 5, 6 |
| Amsinckia tessellata | fiddleneck | annual forb | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Malacothrix glabrata | desert dandelion | annual forb | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Mentzelia albicaulis | small-flowered blazing star | annual forb | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Note: Planting palette is dependent on availability of seed and other propagules, as well as dominant vegetation at given restoration site |  |  |  |  |  |

#### Mojave Desert Scrub

The majority of the Project is located in Mojave Desert Scrub vegetation, which covers large areas of all segments of the EPL Project alignment. Mojave Desert Scrub vegetation is dominated by creosote bush (Larrea tridentata) and/or white bursage (Ambrosia dumosa) in many locations but may also be dominated by other desert shrub and herbaceous species, depending on location. A total of 5 alliances and 12 associations of Mojave Desert Scrub vegetation were characterized during the 2017, 2018, 2022, 2024, and 2025 field surveys (Table 2-1).

Alliances and associations of Mojave Desert Scrub within the EPL Project alignment include:

| Vegetation Alliance Common Name | Association Name |
| --- | --- |
| Acton’s and Virgin River Brittle Brush - Net-veined Goldeneye Scrub | Encelia actonii Association |
| Creosote Bush - Brittle Bush Scrub | Larrea tridentata - Encelia farinosa - Ambrosia dumosa Association |
| Creosote Bush Scrub | Larrea tridentata Association Larrea tridentata - Atriplex polycarpa Association Larrea tridentata - Ephedra nevadensis Association Larrea tridentata / wash Association |
| Creosote Bush - White Bursage Scrub | Larrea tridentata - Ambrosia dumosa Association Larrea tridentata - Ambrosia dumosa - Ambrosia salsola Association Larrea tridentata - Ambrosia dumosa - Encelia farinosa Association Larrea tridentata - Ambrosia dumosa - Salazaria mexicana Association Larrea tridentata – Ambrosia dumosa / Pleuraphis rigida Association |
| White Bursage Scrub | Ambrosia dumosa Association |

Impacts to Mojave Desert scrub will be minimized to the maximum extent feasible due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, and topsoil salvaging and placement will be prioritized where soil is disturbed, see Section 3.

The proposed Mojave Desert Scrub planting palette includes observed dominant native woody species in Acton’s and Virgin River Brittle Brush – Net-veined Goldeneye Scrub, Creosote Bush – Brittle Bush Scrub, Creosote Bush Scrub, Creosote Bush – White Bursage Scrub, and White Bursage Scrub as well as two perennial grasses and common annual and perennial forbs.

| Table 5-4 Mojave Desert Scrub Planting Palette |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name | Growth Habit | Propagule Type | Number of Containers or Pounds per Acre (Pure Live Seed) | Segment(s) |
| Ambrosia dumosa | white bursage | shrub | seed | 3 | 1, 2, 3, 4, 5, 6 |
| Ambrosia salsola | cheeseweed | shrub | seed | 2 | 1, 2, 3, 4, 5, 6 |
| Atriplex polycarpa | allscale | shrub | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Encelia actoni | Acton’s brittlebush | shrub | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Encelia farinosa | brittlebush | shrub | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Ephedra nevadensis | Nevada ephedra | shrub |  | 0.5 | 1, 2, 3, 4, 5, 6 |
| Ericameria cooperi | Cooper's goldenbush | shrub | seed | 0.5 | 1, 2 |
| Eriogonum fasciculatum var. polifolium | California buckwheat | shrub | seed | 2 | 1, 2, 3, 4, 5, 6 |
| Larrea tridentata | creosote bush | shrub | container, seed | 1 | 1, 2, 3, 4, 5, 6 |
| Lycium andersonii | Anderson’s thornbush | shrub | container, seed | 0.5 | 1, 2, 3, 4, 5, 6 |
| Senna armata | desert senna | shrub | seed | 0.5 | 1, 2, 3, 4, 5, 6 |
| Sphaeralcea ambigua | desert globemallow | perennial forb | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Pleuraphis rigida | big galleta | perennial grass | seed | 0.5 | 1, 2, 3, 4, 5, 6 |
| Stipa hymenoides | Indian ricegrass | perennial grass | seed | 0.5 | 1, 2, 3, 4, 5, 6 |
| Amsinckia tessellata | fiddleneck | annual forb | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Eschscholzia glyptosperma | desert gold poppy | annual forb | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Eschscholzia minutiflora | pygmy poppy | annual forb | seed | 1 | 1, 2, 3, 4, 5, 6 |
| Lupinus microcarpus var. microcarpus | chick lupine | annual forb | seed | 1.5 | 1, 2, 3, 4, 5, 6 |
| Lupinus shockleyi | purple desert lupine | annual forb | seed | 1.5 | 1, 2, 3, 4, 5, 6 |
| Malacothrix glabrata | desert dandelion | annual forb | seed | 1.5 | 1, 2, 3, 4, 5, 6 |
| Note: Planting palette is dependent on availability of seed and other propagules, as well as dominant vegetation at given restoration site |  |  |  |  |  |

#### Saltbush Scrub

The EPL Project alignment intersects playas, alkali flats, and other alkaline habitats in low-lying areas, with Allscale Scrub vegetation dominant in Segments 1 and 2. Dominant species in Saltbush Scrub vegetation include several species of saltbush (Atriplex spp.), as well as bush seepweed (Suaeda nigra), saltgrass (Distichlis spicata), and other salt-tolerant species. Native species diversity is lower in alkaline and salty soils than in other upland habitats.  One alliance and 3 associations of Saltbush Scrub vegetation were characterized during the 2017, 2018, 2022, 2024, and 2025 field surveys (Table 2-1).

Alliances and associations of Saltbush Scrub within the EPL Project alignment include:

| Vegetation Alliance Common Name | Association Name |
| --- | --- |
| Allscale Scrub | Atriplex polycarpa Association Atriplex polycarpa Sparse Playa Association Atriplex polycarpa / Annual Herbaceous Association |

Impacts to saltbush scrub will be minimized to the maximum extent feasible due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, and topsoil salvaging and placement will be prioritized where soil is disturbed (see Section 3).

The proposed Saltbush Scrub planting palette includes observed dominant native woody species in Allscale Scrub as well as common perennial and annual forbs and two perennial grasses.

| Table 5-5 Saltbush Scrub Planting Palette |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name | Growth Habit | Propagule Type | Number of Containers or Pounds per Acre (Pure Live Seed) | Segment(s) |
| Ambrosia dumosa | white bursage | shrub | seed | 2 | 1, 2 |
| Ambrosia salsola | cheeseweed | shrub | seed | 2 | 1, 2 |
| Atriplex canescens var. canescens | fourwing saltbush | shrub | seed | 1 | 1, 2 |
| Atriplex confertifolia | shadscale | shrub | seed | 2 | 1, 2 |
| Atriplex polycarpa | allscale | shrub | seed | 4 | 1, 2 |
| Suaeda nigra | bush seepweed | perennial forb | seed | 0.5 | 1, 2 |
| Distichlis spicata | saltgrass | perennial grass | seed | 1.5 | 1, 2 |
| Stipa hymenoides | Indian ricegrass | perennial grass | seed | 0.5 | 1, 2 |
| Amsinckia tessellata | fiddleneck | annual forb | seed | 1.5 | 1, 2 |
| Malacothrix glabrata | desert dandelion | annual forb | seed | 1.5 | 1, 2 |
| Note: Planting palette is dependent on availability of seed and other propagules, as well as dominant vegetation at given restoration site |  |  |  |  |  |

#### Desert Pavement

The Rigid Spineflower - Hairy Desert Sunflower Desert Pavement Alliance is dominated by seasonal cover of herbaceous annual and perennial species on fairly well-developed desert pavement in one location in the Cady Mountains in Segments 3 and 4.

There is one Alliance and one association of Desert Pavement within the EPL Project alignment:

| Vegetation Alliance Common Name | Association Name |
| --- | --- |
| Rigid Spineflower – Hairy Desert Sunflower Desert Pavement | Chorizanthe rigida – Geraea canescens Desert Pavement Association |

Impacts to Desert Pavement will be minimized to the maximum extent feasible due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, and topsoil salvaging and placement will be prioritized where soil is disturbed (see Section 3).

The proposed Desert Pavement planting palette includes observed annual forbs in Rigid Spineflower –Hairy Desert Sunflower Desert Pavement.

| Table 5-6 Desert Pavement Planting Palette |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name | Growth Habit | Propagule Type | Number of Containers or Pounds per Acre (Pure Live Seed) | Segment(s) |
| Chorizanthe spinosa | Mojave spineflower | annual forb | seed | 5 | 3, 4 |
| Chaenactis fremontii | pincushion flower, Fremont pincushion | annual forb | seed | 5 | 3, 4 |
| Malacothrix glabrata | desert dandelion | annual forb | seed | 5 | 3, 4 |
| Note: Planting palette is dependent on availability of seed and other propagules, as well as dominant vegetation at given restoration site |  |  |  |  |  |

#### Desert Sands and Grasses

Desert Sands and Grasses form sparse cover in active to partially stabilized dunes and sand fields in the Mojave Desert. Observed species include big galleta (Pleuraphis rigida), desert panicgrass (Panicum urvilleanum), desert dicoria (Dicoria canescens), and desert sand-verbena (Abronia villosa). A total of 2 alliances and 3 associations of Desert Sands and Grasses vegetation were characterized during the 2017, 2018, 2022, 2024, and 2025 field surveys (Table 2-1).

Alliances and associations of Desert Sands and Grasses within the EPL Project alignment include:

| Vegetation Alliance Common Name | Association Name |
| --- | --- |
| Big Galleta Shrub-steppe | Pleuraphis rigida Association Pleuraphis rigida / Ambrosia dumosa Association |
| Mojave-Sonoran Desert Dunes | Panicum urvilleanum Association |

Impacts to Desert Sands and Grasses will be minimized to the maximum extent feasible due to a combination of impact avoidance methods, helicopter use, and careful siting of Project work activities, and topsoil salvaging and placement will be prioritized where soil is disturbed (see Section 3).

The proposed Desert Sands and Grasses planting palette includes observed dominant native perennial grasses in Big Galleta Shrub-Steppe, Desert Needlegrass Grassland, and Mojave-Sonoran Desert Dunes as well as common annual forbs and a perennial forb.

| Table 5-7 Desert Sands and Grasses Planting Palette |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scientific Name | Common Name | Growth Habit | Propagule Type | Number of Containers or Pounds per Acre (Pure Live Seed) | Segment(s) |
| Pleuraphis rigida | big galleta | perennial grass | seed | 3 | 3, 4 |
| Stipa hymenoides | Indian ricegrass | perennial grass | seed | 3 | 3, 4 |
| Achnatherum speciosum | desert needlegrass | perennial grass | seed | 3 | 3, 4 |
| Panicum urvilleanum | desert panicgrass | perennial grass | seed | 3 | 3, 4 |
| Croton californicus | California croton | perennial forb | seed | 2 | 3, 4 |
| Dicoria canescens | desert dicoria | annual forb | seed | 3 | 3, 4 |
| Abronia villosa var. villosa | desert sand-verbena | annual forb | seed | 3 | 3, 4 |
| Note: Planting palette is dependent on availability of seed and other propagules, as well as dominant vegetation at given restoration site |  |  |  |  |  |

### Salvage of Native Plant Material

Salvaging of cacti and yuccas will be conducted according to the guidance provided in Section 5.1.4 and salvaging of special-status plants will be conducted according to the guidance provided in Section 5.1.3. In addition, plant material will be salvaged to be used for mulch.

The practice of applying vertical and/or horizontal mulching reduces wind erosion, traps seed, provides refuge sites for wildlife, and acts as a protective barrier. Vertical mulch derived from salvaged plant material will be buried as vertical mulch to prevent high winds or flood events from moving the mulch off site. Horizontal mulch is appropriate for large pieces of mulch that would not be practical to bury, such as a dead Joshua tree or desert-willow.

These mulching practices may be incorporated into restoration efforts. Materials for vertical or horizontal mulch may include rocks, boulders and natural organic debris (e.g., shrub branches and other plant materials). Where appropriate, sites will be brushed prior to topsoil salvage to salvage native plant material for mulching purposes during restoration activities. Salvaged plant material will be temporarily stored in a designated storage location.

Following construction, SCE will determine the best locations to place the plant material on the restoration sites. Woody plant material generated during vegetation removal operations may be preserved (windrowed) intact onsite as vertical mulch for later use in soil rehabilitation of temporary disturbance areas. Prior to use, windrowed vegetation may be chipped or shredded to a large particle size (1 to 3 inches). To prevent possible spread of non-native invasive species, only native material will be salvaged and reapplied to the restoration sites. To prevent fire hazards, windrowed vegetation will not be stockpiled within the CAL FIRE high and very high fire hazard severity zones (see https://egis.fire.ca.gov/FHSZ/), and all plant material stockpiling will be done in accordance with the Project-specific Fire Prevention and Emergency Response Plan.

### Special-status Plant Species Restoration, Salvage, and Relocation

Three special-status plant species were observed within Project work areas, as detailed in Tables 2-3a through 2-3j. Of these, four species are herbaceous perennials: pink funnel lily. San Bernardino milkvetch, Muilla sp., and Rusby’s desert mallow. One species is a shrub: Mojave menodora.

The following subsections describe the methods that will be implemented prior to construction, during construction, and, where relevant, during the post-construction/restoration phase of the Project to facilitate avoidance, minimization, and/or mitigation of impacts to special-status plants, if required.

#### Pre-construction Impact Analysis

Prior to the start of construction, an updated analysis will be conducted to determine the extent to which California Rare Plant Rank (CRPR) 1 and 2, or California BLM Special Status, plants may be impacted by construction. The impact analysis will be conducted by intersecting the permanent and temporary disturbance areas with the local occurrences of special-status plants mapped in the study area. To the greatest extent possible given the data available, impacts will be quantified in terms of individual plants rather than occupied habitat area. For some species, however, it may not be feasible to count the number of individuals, particularly in the full extent of the local occurrence for the purpose of quantifying the percentage of individuals impacted.

Where avoidance of CRPR 1 or 2, or California BLM Special Status, plant species is not feasible and the impacts are greater than 10 percent of the local occurrence, either by number of individual plants (if possible given available data) or by area of occupied habitat, the seed collection or salvage methods discussed below will be implemented.

#### Pre-construction Survey

A pre-construction survey will be conducted prior to the start of construction. The Construction Contractor and Qualified Biologists will cooperate to locate special-status plants expected to occur based on the analysis presented in this Plan, and to determine if impacts can be avoided. The Construction Contractor generally has some flexibility in where equipment is positioned in an approved disturbance area. The surveys will be conducted by Qualified Biologists using the current California Native Plant Society (CNPS) – CDFW botanical survey protocol (CDFW 2018). The locations of each special-status plant or population will be recorded using a global positioning system (GPS)-enabled handheld data collector. Particular effort will be made to verify the number of individual plants and record their precise locations where they occur inside Project disturbance areas, although this may be infeasible for some species. If construction proceeds at specific locations on a schedule that precludes seasonally appropriate pre-construction surveys and/or if drought conditions that affect the detectability of special-status plants, impact avoidance or minimization determinations will be based on the survey data from past surveys conducted for the Project.

Where special-status plants occur, it may be possible to position equipment to avoid the plants completely or to reduce the number of plants affected. The results of the pre-construction survey will inform additional impact analysis and avoidance and/or impact reduction approaches.

#### Avoidance Buffers and Monitoring

Prior to the start of construction, buffers of sufficient size to prevent direct or indirect disturbance from construction activities, erosion, inundation, or dust will be established around each CRPR 1 or 2, or California BLM Special Status, plant/population in or near a defined construction area. Buffers will be established at the direction of a Qualified Biologist in cooperation with the Construction Contractor, to the extent feasible. The purpose of buffering is to facilitate avoidance of special-status plants, adjacent suitable soils, and presumed seed bank. The buffer area will be clearly staked, flagged, or signed for avoidance and maintained throughout construction at a given location. The size of the buffer will depend upon the proposed use of the adjacent lands and the plant’s ecological requirements (e.g., sunlight, shade, water availability, edaphic physical and chemical characteristics). For plants/populations in close proximity to construction activities, exclusion fencing (e.g., snow fence, silt fence) may be implemented at the discretion of the Qualified Biologist and biological monitoring may be conducted to ensure avoidance.

#### Proposed Impact Reduction Approaches

As described above, avoidance is the first course of action. However, where avoidance is not feasible, and where the Project would directly or indirectly affect more than 10 percent of a local occurrence of CRPR 1 or 2, or California BLM Special Status, plant species, seed collection and/or salvage methods will be implemented as described in the following sections.

##### Seed Collection

For some special-status plant species covered by this Plan, the recommended impact reduction approach is to collect seed from source plants and replace lost individuals/occurrence extent by seeding during the restoration process. Topsoil salvage may incidentally also preserve the natural seedbank and potentially support restoration of special-status annuals and herbaceous perennials in sites that are subject to grading. The seed of special-status plant species within Project work areas will be collected prior to Project disturbance, as described below.

Prior to and during construction (if feasible), seed from special-status plant occurrences potentially impacted by the Project will be collected. Seed will be collected in such a manner as to not damage the parent plants. Only seeds (or fruit) that are ripe and readily detach from the plant will be collected. SCE may, at its discretion, collect up to 50 percent of recoverable seed per plant from plants within the same occurrence but outside the Project disturbance areas. To the extent possible, where seed collection is the primary method for salvage, seed collection activities will be scheduled during a time when seed production is at a maximum.

If grading is required within special-status plant habitat, topsoil salvage and replacement will also be conducted, if feasible. Steep slopes, bedrock, and other factors may preclude topsoil salvage.

Collected seed will be incorporated into the seed mix that will be used in the restoration of temporary disturbance areas, and will be applied according to this Plan. Seeds will only be applied to temporary disturbance areas within the occurrence that was the seed’s original source and will not be introduced into other Project locations.

##### Relocation

Special-status plant species that may be salvaged and relocated include pink funnel lily, Rusby’s desert mallow, and Mojave menodora. The special-status plants likely to be affected by the Project are those located within temporary disturbance areas. SCE will determine whether individual special-status plants warrant attempted relocation based on each plant’s health, availability of suitable receptor sites, and the comparable viability of alternative salvage methods. Relocation of perennial herbs may be attempted; alternatively, seeds may be collected and included in the restoration seed mix.

Impacted shrubs and subshrubs that cannot be salvaged will be replaced by cultivating plants from seed (i.e., nursery propagation) and replanting them as a proxy for the impacted individuals. Cuttings may be used for nursery propagation of special-status species.

Relocation of individual plants may include planting in temporary disturbance areas within the Project boundaries where work is complete or moving plants to suitable receptor sites that are outside the temporary disturbance areas but that are within the EPL Project alignment. Receptor sites for any salvaged plants shall be in the nearest area of habitat for the species that is not likely to be subjected to future disturbances (whether Project-related—such as operation and maintenance activities—or non-Project-related—such as recreational impacts from OHV use; etc.). Receptor sites will, to the extent feasible, match the microhabitat conditions (e.g., slope, aspect, soil characteristics, plant community) of each plant’s original location.

Special-status plants identified for salvage and relocation will be tagged with a unique identifier, the north side of the plant will be marked, and species, size, location, and current health will be recorded. The health assessment will be based on the following guidelines:

- Good: Plant has primarily normal and healthy growth, less than 10 percent dead or yellowed leaves and tissue.

- Fair: Plant shows signs of stress but has primarily live growth, 10 to 40 percent dead or yellowed leaves and tissue.

- Poor: Plant shows signs of severe stress or disease, more than 40 percent dead or yellowed leaves and tissue.

In coordination with the Restoration Ecologist, SCE will determine if the salvaged plant will be relocated to a receptor site or held on site and re-planted in the original location. Ecological and microhabitat information, as well as salvage date and location, will be recorded for each plant/occurrence at the time of salvage to assist in mitigation success. Representative photographs will also be taken at each salvage location. The planting location will be recorded once the relocation effort is complete.

Individual plants will be extracted by hand or with heavy equipment (Bobcat, backhoe, tree spade, or similar as appropriate) to include a root mass extending approximately 12 inches around the base of each plant. For large cactus mats, the plants may need to be segmented and removed in pieces. Injured or cut roots will be treated with sulfur. Salvaged plants will be placed in temporary pots and stored on site under shade cloth, then replanted in approximately the original location after post-construction site stabilization treatments have been applied, generally within one week of the initial excavation.

Planting holes will be excavated to diameters approximately twice that of the root ball (but not deeper than the root ball, to avoid settling). Planting holes will be thoroughly moistened prior to placement of salvaged plants. During installation, care will be taken to minimize disturbance of the root system. The plants will be placed in the holes and loose native soil will be backfilled into the hole around the plant and firmly hand-packed around the root ball to eliminate any air pockets. Berms or basins may be constructed to aid in irrigation, but special care will be taken to avoid pooling of water around plant stems or settling of the stem/root union below grade. Plants will be watered immediately after installation with at least one gallon of water.

To increase survival probability and overall plant success, salvaged plants are not proposed to be harvested a second time for replacement onto the Project site during post-construction restoration.

Rooting of established plants may be deep, requiring relocation of a large block of soil to maintain root structure. Seed collection and nursery propagation also may be considered.

##### Nursery Propagation

To supplement salvaged plants and replace those that could not be salvaged, some special-status plants maybe grown from seed, rhizomes, or cuttings. Seeds, rhizomes, or cuttings from special-status plants in or adjacent to Project disturbance areas will be collected prior to construction. Native soil will also be collected and used in cultivation. The size and shape of the containers used for nursery propagation will match the plant’s rooting strategy (i.e., deep-rooted plants should be grown in tall pots to encourage more root development, while fibrous-rooted plants can be grown in shorter pots or as plugs). All special-status plants will be planted within the occurrence location that was the original source of their seed, rhizome, or cutting. Replanting will generally occur between October and March (depending on location) to take advantage of rainfall. Planting and subsequent care and maintenance will follow the same procedures used for relocation of mature plants. If determined to be appropriate, plants may also be propagated in nurseries for the purpose of seed bulking, with the resulting seeds added to the restoration seed mixes as described in Section 5.1.1.

Roots or stems may be salvaged as a potential propagation technique for some species (i.e., rhizomes or succulent stems). To ensure availability of material for mitigation and adaptive management, vegetatively reproducing species may be held at a qualified plant conservation institution or native plant nursery where materials shall be increased through division or other propagation methods prior to onsite mitigation. Seeds, rhizomes, or container plants resulting from nursery propagation may be used as backup for additional mitigation if success standards are not met and to allow for “over planting” during the initial mitigation attempt to increase the probability of success.

### Cactus and Yucca Salvage and Relocation

This section outlines methods for the avoidance and reduction of impacts to cacti and yucca, cacti and yucca salvage guidance, methods for relocation of cacti and yucca when Project impacts are unavoidable, and maintenance, monitoring, and reporting if relocation occurs. These methods are consistent with Federal and State requirements, including the Desert Renewable Energy Conservation Plan (DRECP) and state statutes and codes.

Nine species of cacti were observed in EPL Project work areas in California and Nevada: desert pincushion, viviparous foxtail cactus, buckhorn cholla, silver cholla, pencil cholla, Engelmann’s hedgehog cactus, California barrel cactus, beavertail cactus, and matted cholla.

Three species of yucca were observed in EPL Project work areas in California and Nevada: western Joshua tree, eastern Joshua tree, and Mojave yucca.

The following subsections describe the methods that will be implemented prior to construction, during construction, and during the post-construction/restoration phase of the Project to facilitate avoidance, minimization, and/or mitigation of impacts to cactus and yucca. These methods will also be implemented for yucca clones larger than 3 meters (9.8 feet) in diameter (longest diameter if the clone forms an ellipse rather than a circular ring) per DRECP LUPA-BIO-SVF-2.

#### Project Design and Impact Minimization

The Project has been designed to minimize impacts to native habitats, including native vegetation communities with cactus and yucca, by incorporating previously developed and disturbed areas into the design, to the extent feasible. “Drive and crush” methods will be implemented to the extent feasible to preserve native vegetation and native seed banks.

##### Focused Surveys and Mapping

Prior to the start of construction, SCE will conduct focused surveys to inventory cactus and yucca individuals occurring in the Project disturbance areas. The data will serve to identify the number of individual plants of each species that are suitable for transplant within each disturbance area, if necessary. The height and health status of each cactus and yucca that are suitable for transplant will be recorded.

##### Avoidance and Minimization

As described above, the Project has been designed to minimize impacts to native vegetation, including vegetation communities with cactus and yucca species, to the extent feasible. Based on the results of the preconstruction surveys, SCE will further work towards impact avoidance by coordinating with the Construction Contractor prior to the initiation of ground-disturbing activities to determine if impacts may be further reduced by modifying the disturbance areas and/or locating vehicles and equipment to avoid cactus and yucca.

For cactus and yucca plants (all species) within disturbance areas that can be avoided, avoidance buffers of an appropriate size will be clearly staked, flagged, fenced, and/or signed. The buffers will be maintained throughout the construction phase. The size of the buffers will vary depending on species, habitat, and type of construction disturbance.

#### Salvage and Relocation Approach

Where avoidance is not feasible, SCE will implement salvage and relocation as described in the following sections, depending on transplant suitability. The methods that follow will be implemented in coordination with a qualified Restoration Ecologist.

Salvage and relocation will be conducted as described below on federal lands throughout the Project area. Salvage and relocation of non-special-status cactus and yucca species will not be conducted on non-federal lands. Salvage of special-status cactus (i.e., matted cholla) are addressed in Section 5.1.3.

##### Health Assessments and Transplant Suitability

The ecophysiology of North American cactus was a principal subject of study during the first decades of the 20th Century, as summarized by McGinnies (1981). Cactus resist desiccation partly because they lack leaves and have a very small surface to mass ratio. Their cuticle is also thick, with stomata that close tightly during the day, open after dark, and respire at night to reduce moisture loss. Their root systems can also grow rapidly in response to increases in soil moisture, and rootlets also dieback readily, minimizing moisture loss caused by soil desiccation. Injuries, whether to the stem or root system of cactus, also callous quickly in the absence of fungi or other pathogens. Cactus are also rich in water and nutrients; their spines serve chiefly as defense mechanisms against herbivores.

Many of the physiological adaptations of cactus to desert environments also mean that they are relatively easy to transplant successfully if appropriate procedures are implemented. Rooted primarily in dry soils, cactus typically do not have the resistance to fungal pathogens possessed by most plants of more humid habitats. Thus, some of the procedures outlined herein anticipate the vulnerability of cactus to soil pathogens.

High survival rates following transplanting have been reported for a variety of cactus species, including barrel cactus (Echinocactus spp.), cholla (Cylindropuntia spp.), and opuntia (Opuntia spp.), which establish well from individual joints and pads. These transplants can be especially advantageous in acting as “nurse plants,” as grown plants in relocation areas provide beneficial modifications to the microclimate, such as shading or wind protection, which can enhance establishment of seeded plant species (Kigel 1995).

For cactus and yucca plants that cannot be avoided, a health assessment will be conducted. Health categories will include dead, poor, fair, and good and will be based on the following criteria:

Good: live, green leaves and branches (no yellowing), new growth in season, no or little damage from pests and disease.

Fair: pest, drought, and disease damage may be present but not fatal (e.g., some yellowing). Plants in fair health have predominantly green stems.

Poor: mostly dead or yellow foliage and branches, plant shows signs of severe stress or disease.

Dead: the entire aboveground portion of the plant is dead (for yucca, no green leaves; for barrel-type cactus, stems are hollow).

Cactus and yucca ranked in good or fair health will be candidates for relocation. Cactus and yucca ranked in poor health or dead will not be considered for transplanting and will be stockpiled for use as vertical mulch.

Age, as measured by size (height) of the potential transplant, can also be a factor for success for cactus. Smaller (i.e., young) cactus have demonstrated transplant survival rates of 95 percent; larger (i.e., old) cactus are not as receptive to relocation (NRCS 2009). Therefore, during the health assessment, height will also be documented for each plant and only smaller individuals of each cactus species will be designated for relocation. Yucca over six feet in height will not be salvaged.

##### Transplant Timing

Salvage of unavoidable candidate plants will occur prior to the start construction at each site. Seasonal considerations will be incorporated into the salvage effort when feasible, such as prioritizing the salvage of cactus and yucca during mild weather (e.g., spring) when temperatures rarely drop below 60 degrees Fahrenheit. Periods of heavy rain will be avoided. If transplanting must occur during colder months or during rainfall periods, additional methods may be required to ensure successful transplantation (NRCS 2009).

##### Transplant Site Selection

The locations chosen to receive transplanted cactus and yucca will be selected to maximize long-term survival of salvaged plants. Transplant sites will include sites where work is complete and/or where no impacts are anticipated, such as undisturbed margins of work areas or areas outside of but adjacent to the work area in undisturbed vegetation.

Transplant sites will be located within the SCE Right-of-Way or 100-foot buffer. When cactus and yucca are transplanted outside of Project disturbance areas, the prospective transplant site will be evaluated to determine if any existing undisturbed cactus and yucca are present. Salvaged plants will not be planted in areas with existing high densities of cactus and yucca plants to avoid potentially jeopardizing success through over-competition for resources. Care will be taken to ensure that each transplant site is similar to the plant’s original location with respect to slope, soil, soil texture, vegetation community, and degree of sun exposure. A desktop analysis and field survey will be conducted prior to conducting transplanting activities to facilitate avoidance of jurisdictional features, rare plant occurrences, and other sensitive resources (e.g., desert tortoise burrows, cultural resources).

##### Transplant Preparation Methods

Cactus and yucca eligible for salvage based on the evaluation criteria defined in Section 5.1.4.2.1 will be prepared as follows:

- Record the species, size, and current health of the plant

- Record the removal and transplant location with GPS coordinates and required microsite data

- Determine the transplant procedure to be used

  - Transplant to adjacent site (preferred), or

  - Hold on site or transplant to temporary nursery, then re-plant in original location

- Attach numbered flagging, pins, or other demarcation to identify each plant (tying flagging on the north side for clumps of plants, or for single barrel plants, tying the flag around the stem and locating the knot on the north side to maintain direction)

- Salvaged plants will be stored on site prior to transplanting. In most cases, survival of transplanted plants will be maximized by allowing the roots to heal (approximately 5 days)

For all salvaged plants, materials and tools that come in contact with plant tissue (e.g., burlap, shovels used for excavations) will be rinsed in a 10 percent bleach solution before use on another plant. During the period that plants are held to allow the roots to heal, the plants will be stored in locations that minimize risk of damage or theft. Examples of potential locations may be at the edge of work areas where adequate space is present or at nearby Project features with available space.

Cactus and yucca relocated from the shade canopy of adjacent vegetation will not survive direct sunlight and will sunburn (NRCS 2009). Shade cloth will be implemented during hot season transplanting, if drought stress is apparent or suspected. The shade cloth, either supported by a structure over the plant or placed directly on the plant, can be used to protect plants following transplanting until the root system recovers adequate function. Shading will be used during the first summer following transplanting, if needed.

Herbivore protection, such as exclusionary fencing, may be required if signs of herbivore damage is observed at the time of transplanting or during monitoring events.

##### Barrel-type Cactus Salvage

Two barrel-type cactus species were observed within EP Project work areas. These species include California barrel cactus and hedgehog cactus. The following is generally a two-person process, recommended to ensure successful transplantation of barrel-type cactus species:

- The plant will be excavated with enough soil mass to maintain a viable root system. Small cactus (under eight inches in height) may be excavated with a shovel, with a soil and root mass extending outward three to six inches beyond the base of the plant. Cactus larger than eight inches will be prepared by excavation of a 12-inch deep trench around the plant, approximately 12 inches from the base.

- Hand tools will be used to undercut the root mass to a point near where it can be detached. Lateral roots will be saved to the extent possible to help stabilize the transplant (NRCS 2009). The root mass will be wrapped in canvas or burlap, and if needed, the cactus will be stabilized with staking. Cactus will be removed by hand or with hand tools and carts when possible. Large cactus may require use of heavy equipment, such as an excavator, to lift them out of the trench.

- Immediately after removal from the trench, the root mass will be inspected. Damaged roots will be trimmed back and the root mass will be treated with sulfur to minimize infection risk. Excavated cactus will then be stored on site under shade cloth for several days, if needed based on weather conditions, to allow root healing. Shade cloth will be supported by a framework to avoid entanglement with spines.

- After the root healing period, cactus from short-term temporary disturbance areas will be replaced in approximately their original location after completion of construction activities and site stabilization actions. Replanting will require an excavation adequate to contain the root mass. The cactus will be replanted with its original compass orientation (i.e., flagging side facing north), and the soil will be replaced and firmly packed and immediately watered. Watering will be adequate to saturate and compact the soil around the transplant; additional soil will be added as needed.

##### Cholla and Opuntia Salvage

Several species of cholla and opuntia are present or have the potential to occur in Project disturbance areas. These species include buckhorn cholla, silver cholla, pencil cholla, beavertail cactus, and matted cholla. These species will be salvaged as intact individuals, if feasible, or through nursery propagation of cuttings, a piece of a plant that is used in horticulture for vegetative (asexual) propagation.

Chollas grow with segmented stems that easily detach and fragment and larger plants often cannot be salvaged intact. However, chollas also readily root from the fragmented stem segments. Within Project disturbance areas, live cholla material will be salvaged and stockpiled for use as vertical mulch during restoration. Rooted chollas under three feet in height will be salvaged using methods described for barrel-type cactus (Section 5.1.4.2.5). Larger chollas may also be salvaged with the root ball intact, although plant stems may be trimmed as cuttings if intact transplant cannot be achieved. If chollas fragment during the salvage attempt, the root ball will be planted and the stems will be scattered adjacent to the salvaged plant to provide an opportunity for regrowth.

Small opuntias may be salvaged using methods described for barrel-type cactus at the discretion of the Restoration Contractor. Opuntias that cannot be salvaged whole without substantial stem fragmentation will be salvaged as cuttings, with supportive methods used to encourage rooting and cutting survival.

Opuntia pads (i.e., cuttings) will be salvaged from each individual that cannot be salvaged. Three to five healthy pads from each opuntia will be removed at the node (the area where the pads attach to one another) and kept together throughout the salvage and transplant process. Cuttings will be dusted with sulfur and allowed to heal for approximately seven days. Cuttings will be planted as a group from the original plant, buried vertically to approximately half the depth of the pad with the cut side down. Pads will be watered after transplant. The location will be staked with the original plant’s unique identification, as tagging separate pads will not be effective. Remaining opuntia material will be salvaged for use as vertical mulch during restoration.

##### Yucca Salvage

Three species of yucca were observed in EPL Project work area: western Joshua tree, eastern Joshua tree, and Mojave yucca. Transplant sites will be located within the EPL Project alignment or 100-foot buffer. When yucca are transplanted outside of Project disturbance areas, the prospective transplant site will be evaluated to determine if any existing undisturbed cactus and yucca are present. Salvaged plants will not be planted in areas with existing high densities of cactus and yucca plants to avoid potentially jeopardizing success through over-competition for resources.

Care will be taken to ensure that each transplant site is similar to the plant’s original location with respect to slope, soil, soil texture, vegetation community, and degree of sun exposure. A desktop analysis and field survey will be conducted prior to conducting transplanting activities to facilitate avoidance of jurisdictional features, rare plant occurrences, and other sensitive resources (e.g., desert tortoise burrows, cultural resources).

Yucca receiver sites should have excellent drainage, including loose, gravelly, or otherwise well-drained soils.

###### Mojave Yucca Salvaging

Mojave yucca under six feet tall will be salvaged. Individuals over six feet tall are less likely to survive the transplant process and require large excavations and heavy equipment for transplant. These individuals will be salvaged for use as vertical mulch during restoration rather than transplanted live.

Mojave yucca will be salvaged using methods similar to those described for barrel-type cactus. Yuccas have lower internal water reserves than cacti, and survival and reestablishment can be lower than for cacti of a comparable size. Yuccas are also sensitive to replanting depth and will not be planted with the base of the rosette any deeper than the original pre-disturbance depth.

###### Joshua Tree Salvaging

Joshua trees under 10 feet tall have the highest likelihood of surviving the transplanting process and should be the focus of the salvaging effort. Larger Joshua trees may be transplanted or used as vertical mulch during restoration. Salvaging and transplanting should occur during the cool season, ideally in the fall (October through December) but any time between October through April is acceptable. Joshua tree transplants exhibit high mortality during warm to hot months (May through September). Transplanting and relocation will be conducted using the guidelines provided in the WJTCP (CDFW 2025b).

Large Joshua trees should be salvaged using machinery, but smaller individuals can be dug up by hand. A hydraulic tree spade or front-end-loader is recommended. Excavation equipment should be sterilized prior to digging up and transplanting each Joshua tree to reduce the likelihood of pathogen transfer.

- Prior to salvaging, the north side of each Joshua tree will be clearly marked or tagged, and each tree will be replanted, or temporarily stored prior to replanting, in the same orientation as it was prior to removal.

- The Joshua tree will be excavated with enough soil mass to maintain a viable root system. This includes excavation of a trench located outside of the edge of the canopy of the above ground canopy and extending at least 18 inches into the ground.

- Hand tools will be used to undercut the root mass to a point near where it can be detached. Lateral roots will be saved to the extent possible to help stabilize the transplant.

- Immediately after removal from the trench, the root mass will be inspected. Damaged roots will be trimmed back and the root mass will be treated with sulfur or a fungicide to decrease exposure to pathogens.

- The root mass will be wrapped in canvas or burlap, and if needed, the Joshua tree will be stabilized with staking.

- Excavated cactus will then be stored on site under shade cloth, ideally for no more than two to three days before transplanting. Shade cloth will be supported by a framework to avoid entanglement with pointed leaves.

- Joshua trees should be pre-watered 24 hours before transplanting in receiver sites.

- Holes should be pre-dug prior to moving the Joshua tree into position for planting and filled with water and allowed to drain.

- Place the Joshua tree in the hole with the flare of the base of the trunk at grade level.

- After placing the Joshua tree in the hole, backfill the hole with native soil. Use a shovel handle to carefully tamp dirt down around the roots to avoid any air pockets, which can result in pathogen formation and root loss.

- Large or leaning Joshua trees may require stabilization until the roots have become reestablished using guy-wire staking. Guy-wires are connected to the ground (i.e., preferably via a “dead-man” anchor below grade) and attached to the trunk or limbs with an expandable, non-abrasive connector. Multiple guy-wires may be required (i.e., recommended three equally spaced around the rootball for stability).

- Water in the transplant, thoroughly wetting the soil but not leaving the Joshua tree in a ponded basin. Water transplants once or twice a week for the first three months after transplanting, allowing the soil to dry out between waterings; hence watering frequency may vary, depending on rainfall and temperature. Continue watering once a week or so for the first two years after transplanting, with less frequent watering during the cold months. In all cases, the Restoration Ecologist should monitor soil moisture and adjust watering as needed.

##### Temporary Nurseries

Use of temporary nurseries will be avoided, as feasible. Temporary nurseries would require transplanting individual plants multiple times, which decreases the survival of salvaged plants. However, a temporary nursery may be considered if there is no suitable transplant location nearby. Some locations on the Project have high densities of cactus and the surrounding habitat may not support the addition of transplanted cactus from other areas. Therefore, if a suitable location is not available in the adjacent habitat, or would not be available within a short period of time, a temporary nursery will be considered.

Temporary nurseries would be on site if adequate space with level ground and access is available at a nearby Project disturbance area, or if necessary, at the nearest Project staging yard. Temporary nurseries would consist of a raised bed with native soils if on site or clean sand if in a yard. Prior to the final transplant from the temporary nursery back into the transplant site, the health of the plant will be evaluated. Plants in poor condition will be used as vertical mulch, as their probability of survival if transplanted is low.

If feasible, plants held in temporary nurseries would be replanted in the fall, when summer heat has subsided and rain has begun, and the plants can become established prior to the coldest and wettest weeks of winter. After removal of plants from temporary nurseries, the above-ground frame and soil would be removed. Native soils would be used in the recontouring of the site after construction is complete.

### Topsoil Salvage, Storage, and Placement

The practice of salvaging and stockpiling the top 2 to 6 inches of topsoil is intended to preserve the microbial network within the soil and to retain the native seed bank and organic material important to nutrient cycles within the soil. This treatment is most appropriate at sites with native vegetation in which severe disturbance to the soil will occur, such as grading or excavating, and the protection of existing soil is not feasible.

SCE proposes to salvage, stockpile, and reuse the top 2 to 6 inches of topsoil in temporary impact areas where it’s feasible to do so, and where it will clearly contribute to the successful establishment of the target vegetation communities or to support special-status species (https://deserttortoise.org/wp-content/uploads/BMP_fact_sheet_3_topsoil.pdf).

Criteria for potentially suitable sites for topsoil salvage include the following:

- Areas dominated by native species with low to no cover of non-native species

- Construction activities such as underground trenching, heavy grading, or other excavation activities where natural soil horizons are substantially disrupted

Stockpile locations should be identified in safe locations and restricted to existing approved disturbance areas and in compliance with other environmental and visual restrictions.

Limiting factors for topsoil salvage:

- Slopes greater than 25%

- Sites with cultural resources where ground-disturbing activities are limited

- Weed infestation areas

Salvaged topsoil shall be stored in compliance with the SWPPP requirements. If covering the topsoil pile is recommended to prevent soil migration, use of jute or other permeable erosion control materials is recommended to allow adequate oxygen to soil biota.

## Container Plant Materials

Habitat restoration will be primarily achieved through a combination of seeding where possible, coupled with appropriate use of container plants for species that exhibit low germination rates under field conditions, especially in arid conditions. Use of container plants in desert areas, where seasonal precipitation may be low or infrequent, may facilitate establishment of dominant woody plants in a timely manner. The plant palette tables for different vegetation types in Section 5.1.1 identify suitable candidates for container plantings by habitat.

As described in Sections 5.1.2, 5.1.3, 5.1.4, and 5.1.5, salvage of native plant material and topsoil will also be implemented to restore native species and associated soil microbiomes.

Container plants may be used for certain species that are unlikely to readily germinate under field conditions. Seeds or cuttings used for propagating nursery-grown container plantings must be acquired from locally-collected plant material within the appropriate climate zones and may be collected prior to construction and delivered to a restoration nursery for cultivation, as described in Section 5.1.1.

The size and shape of the containers should match the plant’s rooting strategy (i.e., deep-rooted plants should be grown in tall pots to encourage more root development, while fibrous-rooted plants can be grown in shorter pots or as plugs).

Container plants will be grown for a minimum period of four months in a greenhouse or under shade cloth and then conditioned in full sun for at least four months prior to planting. SCE will inspect all container plants prior to or upon delivery to verify that the plants are of the correct species and quantities, are visually free of weeds, pests and disease, and showing signs of healthy growth (e.g., no evidence of coiled roots), as determined by a visual field inspection upon delivery. Any plants that are not within these standards will be rejected.

Container plant installation is discussed in more detail in Section 5.5.2.

## Post-construction Site Preparation

Post-construction site preparation will include debris removal, non-native plant removal, recontouring, soil decompaction, and installation of erosion control BMPs, along with other activities.

### Removal of Debris

All restoration sites shall be free from trash and debris. SCE will make all reasonable efforts to remove trash and debris from every restoration site prior to installation and throughout the maintenance and monitoring period.

### Non-native Plant Removal

Prior to seed and/or plant installation, SCE will remove any non-native plants from the restoration site by hand-pulling, mechanical removal, and/or herbicide application. Plant materials containing viable seed shall be immediately bagged, removed from the site and disposed of at an approved location. Rhizomatous species will be treated with herbicide to ensure that plants cannot re-sprout, if herbicide use is approved by the appropriate agency. All herbicides shall be applied in a manner to minimize/avoid drift or transport of chemical away from target plants and in accordance with all state and federal regulations and manufacturer’s instructions by a Licensed Qualified Applicator under the direction of a Pest Control Advisor. In riparian areas, only water-safe herbicides approved for use near water shall be used unless otherwise approved.

A weed control management approach referred to as “grow and kill cycles” may also be implemented at select sites as a component of site preparation. Grow and kill cycles is the management approach of using irrigation or natural rainfall to intentionally stimulate the germination of weed seeds within the restoration site. The germination and growth of weed seeds is followed by subsequent treatment and removal of the weedy material, often by herbicide application, conducted at the appropriate growth stage to achieve maximum kill of the unwanted plants. Grow and kill cycles contribute to the reduction of weed seeds present within the existing seed bank by extracting and eliminating the material prior to installation of native seed material. Depending on the conditions of the site, multiple grow and kill cycles may be implemented within a single growing season. On sites with temporary irrigation systems installed, grow and kill cycles can be implemented during the dry season as well.

### Recontouring

If necessary, temporary impact areas that are disturbed by Project construction activities will be recontoured to restore the original land contour and slope grade of the adjacent areas to the extent feasible to restore a natural appearance. Gravel or rock laid at temporary impact areas will be removed. Recontouring shall take place at the cessation of construction activities.

### Soil Decompaction

Soils in restoration areas that are compacted or become compacted as a result of Project construction activities (e.g., use of heavy equipment or large construction vehicles, repeated/regular driving on site) shall be loosened prior to seeding and/or planting. Appropriate locations for soil decompaction will be identified by SCE in consultation with the Restoration Ecologist. A penetrometer may be used to measure the compaction on adjacent reference sites to determine if decompaction is required. Decompaction shall occur prior to the restoration installation activities. Decompaction can be achieved by loosening the soil using a backhoe, equipment with ripping teeth, a disk harrow, or manually using shovels. The soil at rooting depth shall be loosened generally to a depth of 12 inches unless otherwise specified; loosening may need to occur at a greater depth depending on the existing soil conditions. The surface shall be left rough-textured with no clods or rocks greater than three inches in diameter. Following loosening, the soil shall be track walked or texturized to create a surface suitable for hydroseeding and planting. For some sites, decompaction may be limited by the SWPPP requirements.

### Erosion Control BMPs

SCE will maintain erosion control best management practices (BMPs) within restoration sites in compliance with SWPPP requirements. To prevent sediment from leaving the restoration areas or rills from forming, SCE shall ensure that the proper remedial measures are in place. This may include hydroseeding, and/or installation of erosion control measures such as silt fencing, straw or coir wattles, hay bales, and jute netting. SCE will make every effort to integrate SWPPP treatments with restoration site preparation.

### Soil Amendments

The use of soil amendments is not anticipated; however, if topsoil replacement is not possible, SCE may add organic soil amendments to improve nutrient holding capacity, soil structure, and root development under the guidance of the Project Restoration Ecologist, if consistent with the licensing/permitting documents. In addition, native plants with tolerance for specific conditions may be substituted for species in the current palette.

## Irrigation System (Contingency)

Container stock installation requires an associated irrigation method to supply irrigation through the first one to three years. This may include the use of a water truck to water container plantings in small areas or installation of a temporary irrigation system.

Irrigation will be installed and tested prior to container plant installation and may include use of flood bubblers or drip emitters. In cases of very small or remote planting sites, DRiWATER or equivalent gel water product or hand watering using buckets may be used to irrigate container plants.

Irrigation frequency is discussed in Section 6.1.

## Plant Installation

Plant installation methods, including seeding, container planting, and plant protection are described in this section.

### Seeding Methods

Seeding will be completed following site preparation activities and non-native plant abatement using the seed sourcing guidelines detailed in Section 5.1.1.

To the extent possible, seeding will be conducted when atmospheric moisture levels are high (generally between the months of October and February). Seeding would be accomplished through application of an appropriate seed mix via one of three techniques: imprint seeding, hydroseeding, or broadcast seeding. Seeding rates based on the seeding method will be incorporated into Site-based planning under the guidance of the Project Restoration Ecologist. For instance, broadcast seeding requires higher seeding rates than mechanical seeding.

The seeding method implemented at each restoration site will depend upon accessibility and size of the area to be seeded. Easily accessible areas will be seeded with the imprint seeding method, and/or hydroseeding method; smaller more remote and/or inaccessible areas will be broadcast seeded. These methods are described below.

#### Imprint Seeding

Imprint seeding may be used in mitigation sites that are large enough and accessible for the imprinting equipment and where the soils are neither too loose nor heavily compacted. Imprint seeding provides greater soil-to-seed contact and provides a pocket for water infiltration that protects and encourages germination. Imprinting is accomplished via a mechanical imprinter that is pulled behind a tractor or tracked vehicle and simultaneously spreads and buries seeds in V-shaped depressions. In appropriate soils, imprinting facilitates successful establishment of seed into the soil and eliminates the need for mulch, soil irrigation, and soil binding. Imprinting also increases rainwater infiltration, improves gas exchange between the soil and atmosphere, reduces erosion, and improves contact between seeds and soil water (Barnes 1950; Gintzburger 1987; Bainbridge 2007). Hard soils should be loosened using ripping shanks, or similar equipment, prior to imprinting to ensure that the troughs are deep enough to retain water. Wheat bran or similar binder should be mixed with seed to assist with uniformity of application rate. Where container planting is also planned, imprint seeding should take place prior to container planting. In lieu of an imprinting machine, dozer track walking perpendicular to the site contours may also be used to create seed “safe sites” prior to hand-broadcasting or hydroseeding.

#### Hydroseeding

The designated seeding areas should be seeded using a two-stage hydroseed application method. Where container planting is planned, preventative measures may be taken to avoid damage to container plants, such as covering plants to prevent them from being coated with hydroseed slurry, or damaged from hydroseeding spraying. The seed mix (quantity will vary based on habitat type and site-specific conditions) will be mixed with approximately 2,000 pounds per acre of long-strand wood fiber, a colorant, 150 pounds per acre of binder (adjust accordingly for slope), and sufficient water to allow the mix to be applied evenly over the restoration area. All hydroseeding mixing shall be performed in a clean tank, rinsed a minimum of three times (to ensure the removal of any residual seed) in a wash out area. The hydroseeder would be equipped with a continuous agitation and recirculation system to produce a uniform slurry and have the capacity to apply this slurry at a uniform and continuous rate.

Application of hydroslurry would comply with product specifications. The designated areas would be sprayed with the slurry in a sweeping motion and in an arced stream until a uniform coat is achieved, with no slumping or shadowing as the material is spread at the required rate. Any excessive mulch coating on plants would be removed. The seed slurry would be applied within one hour of preparation as the viability of the seed could be compromised. A typical rate of application in arid California is 500 pounds per acre of wood fiber mulch for hydroseed-only sites and 1,500 to 2,000 pounds per acre of wood fiber mulch and a tackifier for the hydromulch method (Newton and Claassen, 2003); however, the restoration contractor will determine the specific rate of application on a site-by-site basis in consultation with the SWPPP consultant.

#### Broadcast Seeding

Broadcast seeding will generally be used where mechanical seeding is deemed infeasible because of substrate, location, or disturbance area size. In general, application of hand-broadcasted seed will be reserved for areas approximately 0.5 acre or less or where small amounts of seed are needed. However, greater quantities of broadcast seed are generally required for successful plant establishment compared with mechanical seeding methods.

Hand-seeded sites will be raked or harrowed before seeding to break up the surface and after to allow seeds to fall into crevices. Raking or other post-seeding treatment to lightly cover seed will also be completed to enhance germination likelihood, provide even distribution of seed, and reduce losses to granivores. This will also help retain moisture for germination. The seed material may be broadcast by hand or using a seed spreader. Hand seeding will be timed to occur in the late fall prior to rains.

### Container Planting

Container planting will occur prior to seeding activities when feasible. All container plants will be inspected prior to planting to ensure that they are healthy, free of weeds, pests, and disease, and the proper size. Container plants will be installed in areas determined to be feasible and appropriate by SCE. During transport from the nursery or storage facility to the planting site the plant material will be handled carefully, such as the plants shall not be dropped, tossed or otherwise “roughly handled.” Upon plant delivery, container plants shall be stored in a designated temporary storage location that is within a developed or disturbed area approved by SCE. Plants will be protected from herbivory, vandalism or theft, as well as maintained (watered) while they are in temporary storage for planting.

Plants will typically be installed on 5-foot centers for shrub species, with closer spacing for herbaceous perennials and wider spacing for larger shrubs or trees, (although final spacing may vary upon container size used and species to be planted). All container plants and trees shall be planted in accordance with the following specifications:

- Plants shall be planted with the roots untangled and sides scarified to promote new root development, roots shall be protected from weather exposure during planting.

- Planting holes shall be augured and be no more than 1.5 times the diameter and 2 times the depth of the container species to be planted.

- Planting holes shall be backfilled 25 percent with excavated native soil and filled with water and allowed to drain completely prior to planting. Container plants must never be installed in planting holes with standing water; all water shall be allowed to settle and infiltrate through the soil prior to plant installation.

- Plantings shall be set in well-drained planting holes with the crown of the root ball approximately 0.5 inches above the backfilled soil. The soil around the planting shall be tamped down sufficiently to eliminate any air pockets in the soil.

- A basin around the planting shall be constructed by creating a berm above the existing grade approximately 24 inches in diameter around the planting.

- Each planting shall be sufficiently watered after installation so that water reaches the lower roots.

## Plant Protection

Some plantings may be vulnerable to herbivory by rabbits, burros, deer, cattle, and/or other herbivores, and use of tree tubes, deer cages, or perimeter fencing may be considered for specific sites. Herbivore barriers made of chicken wire or a similar material that will prevent herbivores from chewing through the barrier. Barriers will be a minimum of two feet above ground. The herbivory cages shall be inspected during each maintenance visit, and removed when that herbivory will no longer compromise the health and establishment of the plantings. Herbivory caging will be removed before it hinders plant development and growth. If determined that there is a potential threat of subterranean root damage by small mammals, wire cages constructed of chicken wire may be installed into planting holes prior to planting.

In addition, some areas may be subject to offroad use and require plant protection, including but not limited to hard barriers, to protect vulnerable seedlings and plantings. The installation of plant protection measures will be addressed on a case by case basis during the restoration planning phase of the Project.

# Maintenance

Maintenance will begin with implementation of the restoration work at each of the Project’s temporary disturbance areas, and will continue for 5 years or until success standards are met, whichever comes first. Maintenance tasks may include supplemental watering, erosion control, and weed/pest abatement. Environmental conditions will be monitored and adaptive measures may be applied as necessary.

## Irrigation

Germination at seeded areas will rely on natural precipitation. Supplemental watering is not proposed for the seeded restoration efforts. However, if the applied seed does not successfully germinate due to low seasonal precipitation, supplemental watering may be considered as a remedial action to promote plant establishment and growth. Supplemental watering may also be conducted in restoration areas where container plantings have been installed, if needed.

### Supplemental Watering

The appropriate supplemental watering methodology would be decided on a case-by-case basis. Watering would be gradually reduced as the plants become established.

The goal of irrigation is to supplement or mimic natural rainfall patterns to promote root systems to maximize survival and vigor. Irrigation may be used on sites where container plants are installed. Irrigation and supplemental watering may be considered in conjunction with other restoration treatments on a site-by-site basis. Specific schedules and quantities of irrigation will depend on weather patterns and site conditions.

## Weed Control

Weed control measures will be implemented during post-construction restoration where necessary in accordance with the IPMP. Control measures may include physical (hand-pulling, mechanical removal) and chemical (herbicide application) treatment methods. These control methods shall be dependent on the weed species, location of weeds, and the time of year that weed control operations occur.

### Physical Methods

Physical/manual weed control methods may be appropriate in sensitive habitats, immediately around container plant basins, around germinating native species, and in areas where chemical methods are prohibited. Recommended physical control methods are as follows:

Hand-pulling may be used to remove localized and discrete populations of herbaceous species prior to seed set. Cutting may be used to remove shrub and tree species. This method may require follow‐up herbicide applications to kill the root system and prevent re-sprouting.

Mechanical removal may be used to remove weed infestations from large areas where few or no native plant species are present. This method may use a mower, weed whacker, or tiller.

### Chemical Methods (Herbicides)

Herbicides can be a very effective method in controlling weed species by killing or inhibiting plant growth. The appropriate chemical and method of application is based on the species, the degree of infestation, time of year, temperature, and environmental conditions. Only state, 
BLM-, and/or NPS-approved herbicides may be used. Herbicides will be used in compliance with USEPA instructions, and applications will be performed in accordance with federal, state, and local laws and regulations. The environmental risks of using herbicides will be minimized by using marker dyes to make the herbicide visible in areas where it has been applied.

## Plant Protection

Any installed plant protection measures will be maintained during the maintenance and monitoring period. Maintenance includes repairs, installation of additional measures, and removal of plant protection if plants have outgrown the protective barrier.

The installation of remedial plant protection measures will be addressed on a case-by-case basis during the maintenance phase of the Project.

# Monitoring (excluding Special-status Plant Species, Cacti and Yucca)

SCE will perform periodic monitoring to assess site stabilization and restoration progress. Assessments during monitoring may include seed germination observations, evaluation of restoration progress such as planting survival and volunteer recruitment of native species, estimates of percent native and weed cover by species, and documenting and correction of any erosion problems. SCE may also evaluate other performance indicators including the presence of non-native plant species, the presence of significant disease or pest problems, and the need for remedial measures.

The monitoring period will commence after installation and will continue for 5 years or until success standards are met. Monitoring may consist of maintenance and performance monitoring. When the success standards are met, no further maintenance, monitoring, or remedial measures will be required.

## Maintenance Monitoring

SCE will perform maintenance monitoring to assess the maintenance needs of the sites as needed. Maintenance monitoring will be focused on the potential need for remedial actions to address problems that could influence plant growth and not on the success standards themselves. Maintenance monitoring will be conducted Project-wide in restoration areas, as well as representative areas where drive-and-crush was implemented. Remedial actions may be implemented in drive-and-crush areas if maintenance monitoring indicates that the level of disturbance from the Project precludes successful natural recovery.

The frequency of visits may be adjusted based on the season (e.g., more weed growth occurs in spring), restoration activity (i.e., container plant installation), and the needs of the site. Assessments may include evaluation of soil conditions (i.e., moisture), container plant health, container plant growth, seed germination, irrigation system function or the need for supplemental watering, volunteer recruitment of native species, presence/absence of non-native plant species, presence of significant disease or pest problems, general site maintenance, and any erosion problems.

## Performance Monitoring

SCE will perform performance monitoring annually during the growing season. The specific timing will be intended to provide the most useful information on progress towards meeting restoration objectives. Generally, the monitoring survey will occur in early to mid-summer, depending on location, after annual plants would have reached maturity but before senescence and high summer temperatures. This timing allows estimates of the maximum level of annual and perennial ground cover and allows identification of most plant species. Monitoring for special-status species would occur in the appropriate season to identify and determine success.

The goal of performance monitoring is to evaluate the progress of the restoration site towards achieving success criteria, which are set relative to pre-Project disturbance (baseline) conditions. An appropriate reference site may be selected for each vegetation type that is similar in vegetative composition as well as environmental parameters for sites that may not have baseline data and to account for seasonal fluctuations of vegetation cover and diversity due to weather or climate conditions.

Data collection may include the general site conditions, native and nonnative plant percent cover, bare ground cover, plant density, container plant survival, species richness, and photo documentation and/or aerial surveys. Data collected will be compared to baseline conditions or reference site conditions to assess progress and determine if remedial actions are needed. In particular, the success standards for percent cover should be relative to baseline conditions. Baseline condition data may be modified based on reference site conditions over the monitoring period. For example, baseline data collected in drought conditions may be artificially low and may need adjustment relative to reference site data collected concurrently. Similarly, baseline conditions collected in a good rainfall year may need adjustment in extended drought conditions relative to reference site data collected concurrently.

Vegetation cover data collection will generally follow the line-point intercept methods outlined in the Monitoring Manual for Grassland, Shrubland, and Savanna Ecosystems, Volume 1 (Herrick et al. 2017). Cover data will be collected along three transects at most sites. Very small sites will require modified design and additional transects may be added to large sites. Data will be collected at specific points along the line. The design will be modified to fit the size and shape of the restoration site. Cover data using the CDFW-CNPS Protocol for the Combined Vegetation Rapid Assessment and Relevé Field Form (CNPS 2024) methods may also be collected.

Vegetation sampling will follow the methods outlined in the CDFW-CNPS Protocol for the Combined Vegetation Rapid Assessment and Relevé Field Form (CNPS 2024). In addition, photographs of the site will be taken from permanent photo monitoring stations facing the restoration area. The locations of the photo monitoring stations will be recorded using GPS.

## Monitoring Schedule

A 5-year maintenance and monitoring period will commence following installation to track progress toward achieving success standards. Under the 5-year monitoring program, maintenance monitoring will occur monthly for Year 1 and quarterly for years 2 through 5 and will continue until the success standards are met. Following installation, data from the first performance monitoring event, which generally occurs every spring, will be in the As‐Built report. The monitoring schedule is presented in Table 7-1.

| Table 7-1 Monitoring Schedule |  |  |
| --- | --- | --- |
| Restoration Phase | Frequency (per Calendar Year) | Duration |
| Installation period | Twice per month (directly follows completion of plant installation). | 120 Days |
| Maintenance Monitoring Years 1 -3 | Up to 20 events; timing may vary by year but should be scheduled to sufficiently assess weed occurrence, soil moisture, planting health and growth, natural recruitment, and presence of disease or pests. | Variable |
| Maintenance Monitoring Years 4 & 5 | 8 events; timing may vary by year but should be scheduled to sufficiently assess weed occurrence, soil moisture, planting health and growth, natural recruitment, and presence of disease or pests. | Variable |
| Performance Monitoring Years 1- 5 | 5 events; will typically occur in summer but may vary by year to optimize data collection and account for year-to-year variations in rainfall and/or other factors. | Variable |

# Monitoring (Special-status Species, Cacti, and Yucca)

SCE will implement a monitoring, maintenance, and reporting program to record implementation efforts and to evaluate progress of the restoration efforts towards meeting the success standards set forth in this Plan. The purpose of monitoring and reporting is to document successes, failures, and remedial actions related to the effort. Monitoring the status and progress of this effort will allow for timely adaptive or remedial measures to increase the probability of success.

Monitoring and maintenance will begin at the commencement of the seeding, salvaging, and/or planting effort and will continue for up to 5 years, or until the success standards are met. When the success standards are met, no further maintenance, monitoring, or remedial measures will be required.

## Monitoring

Seeded, salvaged, and/or planted special-status plant and cactus individuals will be monitored throughout the first year, beginning at the commencement of the seeding, planting, and/or salvage and relocation effort, to increase the rate of re-establishment and reproductive success. Performance monitoring will be conducted annually for up to five years, or until the success standards are met, or if directed otherwise by the appropriate agencies, following the schedule presented in Section 7.1.3.

Monitoring field work will be timed to allow a growing season following completion of transplanting (or previous monitoring effort) to occur and may be conducted concurrently with other monitoring surveys performed as required by this Plan. Monitoring will be conducted by qualified botanists with experience identifying native and non-native plants present in the EPL Project area. Performance monitoring frequency may be increased in response to observed conditions, such as unusually dry years or the potential need for remedial actions after the first year of maintenance.

## Maintenance

Maintenance visits will be conducted approximately every 2-4 weeks in the first year but may be increased and/or extended in response to observed conditions, such as unusually dry years or the potential need for remedial actions after the first year of maintenance.

Seeded, salvaged, and/or planted special-status plant and cactus individuals will be monitored and maintained throughout the first year to increase the rate of re-establishment. For salvaged individuals or container plantings, depressions or small berms (depending on the species, size of plant, soil conditions, etc.) will be created at the base of each transplant to capture rain and irrigation water to better allow the soil to become and remain saturated. These watering basins may require maintenance over time.

Salvaged plantings or container plantings will receive one year of irrigation after planting and may require supplemental irrigation in Years 2 and 3, depending on natural precipitation. Irrigation can be conducted near sites with a permanent water source, and near permanent access roads, through the installation of a temporary system that can be fed by a water truck. Direct watering with a hose fed by a water truck may also be appropriate near access roads, if the process can be accomplished without damaging restored vegetation. In cases of very small or remote transplant sites, DRiWATER or equivalent gel water product or hand watering using buckets may be used to irrigate the transplanted plants.

Hand watering with buckets or a hose will be used as described above to wet the upper 4 to 5 inches of soil once per month, based on soil moisture levels. During prolonged hot, dry weather, transplanted cacti will be watered approximately every 14 days. Additional supplemental watering to help the plants establish will be provided as needed and determined by the Restoration Ecologist.

Watering will be kept to a minimum during the winter dormancy period. Transplants will not be watered during rainy periods. Watering will then follow the seasonal guidelines above, and at the discretion of the Restoration Ecologist.

Watering often encourages weed proliferation in disturbed or treated areas. Therefore, when irrigation occurs, applications of irrigation water will not be widely broadcast (e.g., overhead spray) but will be restricted to individual transplant specimens as much as possible (e.g., manually directed from a bucket or hose).

Manual removal prior to the plants’ production of seed will be used to control weeds at planting sites. Grasses can be controlled by removing the flower heads. However, species such as mustards must be removed entirely, along with the roots, if possible. Methods for weed control will be implemented in accordance with guidelines and specifications provided in the Project’s IPMP, prepared under a separate cover.

# Success Standards

The following performance standards will be used for restoration areas on the Project, based on annual quantitative sampling during performance monitoring:

- At least 60 percent of native foliar cover, relative to pre-disturbance (baseline) or adjacent reference site native cover

- At least 50 percent of the total number of native species observed in pre-disturbance (baseline) or adjacent reference site.

- Perennial species richness of at least 50 percent of pre-disturbance (baseline) or adjacent reference site.

- Recruitment of native plant seedlings documented within restoration areas.

- Non-native foliar cover will not exceed non-native baseline cover. Any new introductions of invasive plants will be addressed (contained, suppressed, or eradicated) per the IPMP.

- Evidence of wildlife use.

Restoration activities will continue until success standards are met. After five years, SCE will consult with the agencies to discuss options for restoration areas that have not met success standards.

# Adaptive Management Plan and Contingency Measures

It is anticipated that most restoration areas will meet the success standards within the five-year monitoring period. A small number of sites may show lower performance than expected and may require more maintenance and adaptive management. As needed, SCE will implement an Adaptive Management Plan with contingency measures to facilitate success of the restoration site(s). Sites where current conditions do not reflect desired trends or are not stabilized may require remedial measures such as reseeding, supplemental watering, controlling invasive plant species, additional stabilization measures (e.g., erosion control blankets), and/or regulating human and/or wildlife access to the restoration site. Replacement or supplemental seeding will be representative of native plant species for the associated habitat area, provided in the plant palettes in Section 5.1.1.

If an unforeseen catastrophic event (e.g., flood, fire, or other event beyond SCE control) damages a revegetation site within the monitoring period, SCE will assess adjacent areas and adjust success standards accordingly in coordination with the agencies.

# Reporting

SCE will prepare annual reports and will notify the CPUC, BLM, CDFW, and NPS when the restoration effort is complete. Reporting for western Joshua tree restoration will follow the guidelines of the WJTCP (CDFW 2025b)

### Annual Monitoring Report

SCE will prepare and submit annual reports for a period of five years post-construction. The annual report will be a summary of site conditions, restoration treatments, maintenance activities, and the results of the qualitative and quantitative monitoring. It will also include a general discussion of the previous year’s changes at the restoration sites, special-status plant establishment, effectiveness of OHV deterrents and signs of encroachment, grazing impacts, trash removal, and remedial actions

The annual report will also outline the activities for the following year and may include a discussion of adaptive management and contingency measures (see Section 10). Additional annual monitoring reports may be required if success standards are not met within the five-year monitoring period.

Annual reports will be submitted by SCE to the CPUC, BLM, NPS, and CDFW as appropriate.

### Notification of Completion

SCE will notify the CPUC, BLM, CDFW, and NPS when the revegetation effort is complete and success standards have been met at sites. The notification will be submitted electronically and accompanied by a brief letter referencing the final annual report. Reporting and notification for western Joshua tree restoration will follow the guidelines of the WJTCP (CDFW 2025b)

For sites that are unable to meet success standards, SCE may request sign-off. For sites with disturbance outside SCE’s control (e.g., vehicle use, livestock grazing, or land use conversion for non-Project purposes), it may not be possible to reestablish native vegetation. Some sites that have received all appropriate treatments and multiple years of adaptive management measures may not meet success standards. In these situations, the agencies (CPUC, BLM, NPS, CDFW, and California State Water Resources Control Board as appropriate) may concur that additional efforts are not warranted and sign-off on these sites. The BLM and NPS must provide concurrence and sign off for restoration activities to cease on BLM or NPS lands.

# References

Arcadis.2020a. TLRR Sensitive Species and Habitat Report: Eldorado – Pisgah – Lugo 220 kV Subtransmission Line. Prepared for SCE. April.

Arcadis. 2020b. Wetlands and Other Waters Jurisdictional Delineation Report: Eldorado – Pisgah - Lugo 220kV Subtransmission Line. Prepared for SCE. March.

Arcadis. 2024a. TLRR Sensitive Species and Habitat Report – Botanical Addendum: Eldorado – Pisgah – Lugo 220 kV Subtransmission Line. Prepared for SCE. December.

Arcadis. 2024b.TLRR Western Joshua Tree Census Report: Eldorado – Pisgah – Lugo 220 kV Project. Prepared for SCE. May.

Arcadis. 2025. TLRR Western Burrowing Owl Survey Report: Eldorado – Pisgah – Lugo 220 kV Project. Prepared for SCE. November.

Bainbridge, D.A. 2007. A Guide for Desert and Dryland Restoration: New Hope for Arid Lands. Island Press. Washington, D.C.

Barnes, O.K. 1950. Mechanical Treatments on Wyoming Rangeland. Journal of Range Management 3 (3): 198-203

California Department of Fish and Wildlife (CDFW). 2018. Protocols for Surveying and Evaluating Impacts to Special Status Native Plant Populations and Sensitive Natural Communities. March. with minor revisions made 2021 February 3.

CDFW. 2020. Evaluation of a Petition from the Center for Biological Diversity to List Western Joshua Tree (Yucca brevifolia) as Threatened Under the California Endangered Species Act. February.

CDFW. 2025a. Vegetation Classification and Mapping Program – Natural Communities. www.wildlife.ca.gov/Data/VegCAMP/Natural-Communities#sensitive natural communities

CDFW. 2025b. Western Joshua Tree Conservation Plan. Adopted by the California Fish and Game Commission, August 2025.

California Native Plant Society (CNPS). 2024. CDFW-CNPS Protocol for the Combined Vegetation Rapid Assessment and Relevé Field Form. April 16. https://wildlife.ca.gov/Data/VegCAMP/Publications-and-Protocols

CNPS. 2026. Inventory of Rare and Endangered Plants (online edition). Rare Plant Scientific Advisory Committee. California Native Plant Society. Sacramento, CA. Available at www.cnps.org/inventory.

Gintzburger, G. 1987. The Effect of Soil Pitting on the Establishment and Growth of Annual Medicago sp. on Degraded Rangeland in Western Australia. Australian Rangeland Journal 9(1):49-52.

Herrick, J.E., J.W. Van Zee, S.E. McCord, E.M. Courtright, J.W. Karl, and L.M. Burkett. 2017, Monitoring manual for grassland, shrubland, and Savanna ecosystems— Volume I—Core methods (2d ed.): U.S. Department of Agriculture, USDA-ARS Jornada Experimental Range, 86 pp.

Kigel, J. 1995. Seed germination in Arid and Semi-arid Environments. In: Kigel, J. and G. Galili. 1995. Seed Development and Germination. CRC Press. 872 pp.

McGinnies, W.G. 1981. Discovering the Desert. University of Arizona Press, Tucson.

Natural Resources Conservation Service (NRCS). 2009. Salvage Techniques for Saguaro Cacti, Barrel Cacti and Ocotillo. TN – Plant Materials – 9–1- Arizona.

Newton, G.A., and V.P. Claassen. 2003. Rehabilitation of Disturbed Lands in California: A Manual for Decision-making. California Department of Conservation and California Geological Survey Special Publication 123. 112 pp. + appendices.

Sawyer, J.O., T. Keeler-Wolf, and J. Evens. 2009. Manual of California Vegetation. Second Edition. California Native Plant Society. Sacramento, California. 1,300 pp.

Southern California Edison (SCE). 2023. El Dorado – Pisgah- Lugo Project Proponent’s Environmental Assessment. Prepared by Arcadis U.S., Inc. January

U.S. Bureau of Land Management (BLM). 2016. Desert Renewable Energy Conservation Plan (DRECP) Land Use Plan Amendment to the California Desert Conservation Plan, Bishop Resource Management Plan, and Bakersfield Resource Management Plan. September.

A local occurrence is a population or group of populations separated by no more than 0.25 mile.

For the purpose of analysis, occupied habitat is defined as each mapped plant location and a 25-foot buffer for the cumulative results of all focused plant surveys conducted for the Project, current to the date of the analysis.

A Qualified Biologist is a biologist approved by the appropriate land management agency to conduct pre-construction surveys, pre-activity sweeps, biological monitoring and/or relocation/salvage activities for special-status plant and wildlife species and nesting birds